OVERVIEW

AGENCY:	ENVIRONMENTAL PROTECTION AGENCY (EPA)

TITLE:	FY24 GUIDELINES FOR BROWNFIELD MULTIPURPOSE (MP) GRANTS

ACTION:	Request for Applications (RFA)

RFA NO.:	EPA-OLEM-OBLR-23-11

ASSISTANCE LISTING NO.: 66.818

DATE: The closing date and time for receipt of applications is NOVEMBER 13, 2023, 11:59 p.m. Eastern Time (ET). Applications must be submitted through www.grants.gov. Applications received after 11:59 p.m. ET on NOVEMBER 13, 2023, will not be considered. Please refer to the Due Date and Submission Instructions in Section IV.B. and Appendix 1 for further instructions.

FUNDING/AWARDS: EPA anticipates awarding an estimated 20 Multipurpose Grants for an estimated total of $20 million, subject to the quality of applications received, availability of funds, and other applicable considerations.

CONTENTS BY SECTION

SECTION I. – FUNDING OPPORTUNITY DESCRIPTION	4

I.A. Description of Grant	5

I.B. Uses of Grant Funds	6

I.C. EPA Strategic Plan Linkage	8

I.D. Measuring Environmental Results: Anticipated Outputs/Outcomes	8

I.E. Supporting Environmental Justice	9

I.F. Supporting Climate Adaptation and Resilience	10

I.G. Supporting High-Quality Jobs, Strong Labor Practices, and Equitable Workforce Pathways	11

I.H. Additional Provisions for Applicants Incorporated Into the Solicitation	12

SECTION II. – AWARD INFORMATION	12

II.A. What is the Amount of Available Funding?	12

II.B. What is the Project Period for Awards Resulting from this Solicitation?	12

II.C. Substantial Involvement	12

SECTION III. – ELIGIBILITY INFORMATION AND THRESHOLD CRITERIA	14

III.A. Who Can Apply?	14

III.B. Threshold Criteria for Multipurpose Grants	15

1.	Applicant Eligibility	17

2.	Community Involvement	17

3.	Target Area	17

4.	Affirmation of Brownfield Site Ownership	17

5.	Use of Grant Funds	18

6.	Expenditure of Existing Grant Funds	18

7.	Contractors and Named Subrecipients	19

SECTION IV. – APPLICATION SUBMISSION INFORMATION	22

IV.A. How to Obtain an Application Package	22

IV.B. Due Date and Submission Instructions	22

IV.C. Content and Form of Application Submission	23

IV.D. Narrative Information Sheet	24

IV.E. Narrative/Ranking Criteria	26

1.	PROJECT AREA DESCRIPTION AND PLANS FOR REVITALIZATION	27

2.	COMMUNITY NEED AND COMMUNITY ENGAGEMENT	29

3.	TASK DESCRIPTIONS, COST ESTIMATES, AND MEASURING PROGRESS	32

4.	PROGRAMMATIC CAPABILITY AND PAST PERFORMANCE	36

IV.F. Leveraging	39

IV.G. Confidential Business Information	40

SECTION V. – NARRATIVE REVIEW INFORMATION	40

V.A. Evaluation Criteria	40

V.B. Other Factors and Considerations	48

V.C. Review and Selection Process	49

SECTION VI. – AWARD ADMINISTRATION INFORMATION	49

VI.A. Award Notices	49

VI.B. Administrative and National Policy Requirements	50

VI.C. Reporting Requirements	50

VI.D. Brownfield Programmatic Requirements	51

VI.E. Disputes	51

VI.F. Build America, Buy America	51

SECTION VII. – EPA REGIONAL BROWNFIELD PROGRAM CONTACTS	53

Appendix 1 Grants.gov Application Submission Instructions	54

A. Requirements to Submit Through Grants.gov and Limited Exception Procedures	54

B. Submission Instructions	54

C. Technical Issues with Submission	56

D. Application Materials	57

# SECTION I. – FUNDING OPPORTUNITY DESCRIPTION

The Comprehensive Environmental Response, Compensation, and Liability Act (CERCLA) was amended by the Small Business Liability Relief and Brownfields Revitalization Act in 2002 to include Section 104(k), which provides federal financial assistance authorities for brownfields revitalization, including grants for assessment, cleanup, and revolving loan funds. The Brownfields Utilization, Investment, and Local Development (BUILD) Act (Public Law 115-141) enacted in 2018 reauthorized EPA’s Brownfields Program and made additional amendments to CERCLA that affect EPA’s brownfield grant authorities, and ownership and liability provisions. (Note: References to CERCLA in this solicitation refer to CERCLA as amended by the 2002 Small Business Liability Relief and Brownfields Revitalization Act and the 2018 BUILD Act.) EPA’s Brownfields Program provides funds to empower states, Tribal Nations, communities, and nonprofit organizations to prevent, inventory, assess, clean up, and reuse brownfield sites. This guidance provides information on applying for Multipurpose Grants.

A brownfield site is defined in CERCLA § 101(39) as real property, the expansion, redevelopment, or reuse of which may be complicated by the presence or potential presence of hazardous substances, pollutants, contaminants, controlled substances, petroleum or petroleum products, or is mine-scarred land.

A critical part of EPA’s Brownfields Program is to ensure that residents living in communities historically affected by economic disinvestment, health disparities, and environmental contamination have an opportunity to benefit from brownfields redevelopment. EPA’s Brownfields Program has a rich history rooted in environmental justice and is committed to helping communities revitalize brownfield properties, mitigate potential health risks, and restore economic vitality.

EPA expects that funding awarded will advance the Biden Administration’s Justice40 Initiative which establishes a goal to deliver 40 percent of the overall benefits from key federal investments to disadvantaged communities.

As described in Section V.A. of this announcement, applications will be evaluated based on the extent to which the applicant demonstrates: a vision for the reuse and redevelopment of brownfield sites and a strategy for leveraging resources to help accomplish the vision; the environmental, social, health and economic needs and benefits of the target area; strong community engagement; reasonable costs, eligible tasks, and appropriate use of grant funding; the capacity for managing and successfully implementing the cooperative agreement; and other factors.

Please carefully review Section III.B.7. of these guidelines, Section IV of EPA’s Solicitation Clauses, and Section D. in the FY24 Brownfields Frequently Asked Questions (FAQs).

For the purposes of these guidelines, the term “grant” refers to the cooperative agreement that EPA will award to a successful applicant. Please refer to Section II.C. for a description of EPA’s anticipated substantial involvement in the cooperative agreements awarded under these guidelines.

EPA urges applicants to review the FY24 FAQs.

## I.A. Description of Grant

A Multipurpose Grant is appropriate for communities that have identified, through community engagement efforts, a discrete area (such as a neighborhood, a number of neighboring towns, a district, a corridor, a shared planning area, or a census tract) with one or more brownfield sites.

Multipurpose Grants provide funding to carry out a range of eligible assessment and cleanup activities, including planning and additional community engagement activities. Applicants can apply for funding up to $1,000,000 per grant under this solicitation. Multipurpose Grant applicants should have the capacity to conduct a range of eligible activities, for example:

- Developing inventories of brownfield sites;

- Prioritizing sites;

- Conducting community involvement activities;

- Conducting environmental site assessments;

- Developing cleanup plans and reuse plans related to brownfield sites;

- Conducting cleanup activities on brownfield sites owned by the applicant; and

- Developing an overall plan for revitalization.

Multipurpose Grant funding must be used to conduct both assessment and cleanup activities. Multipurpose Grant recipients will be required to, at a minimum, conduct one Phase II environmental site assessment and remediate one site. Additionally, Multipurpose Grant funding must be used to develop an overall plan for revitalization of the target area (which must include a feasible reuse strategy of at least one priority site) if a plan does not already exist. Note, projects that allocate at least 70% of the funds for tasks directly related to site-specific work, including site assessments, remediation, and associated tasks (with at least 25% of the total award amount designated for tasks directly associated with site remediation) will be reviewed more favorably. Refer to Section M. of the FY24 FAQs for additional guidance.

An applicant must be the sole owner of at least one brownfield site within their target area by NOVEMBER 13, 2023, where cleanup activities may be conducted. For the purposes of eligibility determinations in these guidelines only, the term “own” means fee simple title through a legal document (for example a recorded deed); unless EPA approves a different ownership arrangement (for example, a nominee agreement or 99-year irrevocable lease). EPA will find applicants ineligible if they do not meet the ownership requirement by NOVEMBER 13, 2023. Refer to threshold criterion Section III.B.4. and FY24 FAQs for additional information.

A Multipurpose Grant recipient may only expend grant funds for the remediation of a brownfield site it owns and may not issue a subaward to another site owner to conduct the remediation. The terms and conditions of Multipurpose Grants will require recipients to provide documentation of ownership for sites they intend to clean up with grant funds. Grant recipients also will need to demonstrate they are not liable for any contamination at a brownfield site prior to expending grant funds for the remediation of a brownfield site.

Multipurpose Grants do not require a cost share in the FY24 competition cycle.

of these guidelines, Section IV of EPA’s Solicitation Clauses, and Section D.

For the purposes of these guidelines, the term “grant” refers to the cooperative agreement that EPA will award to a successful applicant. Please refer to Section II.C. for a description of EPA’s anticipated substantial involvement in the cooperative agreements awarded under these guidelines.

## I.B. Uses of Grant Funds

Multipurpose Grant funds can be used for the direct costs associated with the inventory, site prioritization, site reuse planning, community involvement, assessment, cleanup planning, and cleanup of a brownfield site. For examples of grant project accomplishments across the country, please see the EPA Brownfield Grant Recipients Success Stories. For more information on a range of brownfield funding topics, please refer to the FY24 FAQs.

Conducting Brownfields Planning & Developing Site Reuse Plans

Successful brownfields reuse and redevelopment often depends on early consideration of the range of potential future uses for each brownfield site. Local community priorities, market conditions, infrastructure availability, environmental contamination, public health issues, and local ordinances shape brownfield site reuse opportunities. Having a site reuse plan grounded in these local conditions will directly influence how that site is characterized, assessed, and cleaned up.

Where multiple sites are connected through location, infrastructure, economic, social, and environmental conditions, EPA encourages communities to take an area-wide approach to planning for the assessment, cleanup, and reuse of these brownfield sites. This focus on multiple brownfield sites will result in more coordinated strategies for cleanup and area revitalization versus a site-by-site focus. For more information on site reuse plans and examples of eligible planning activities, please refer to the FY24 FAQs and Planning Program Fact Sheets.

Participant Support Costs

EPA recognizes that effective community engagement is vital to help address and potentially alleviate environmental justice concerns for historically underserved and other affected communities and give them a voice in their community's future. Participant support costs are allowable under Assessment Grants with prior approval by the EPA Award Official or Grants Management Officer. Examples of activities that may be allowable as participant support costs include stipends for attendees at community meetings, attendee travel to community meetings, or childcare expenses to encourage attendance at community meetings. Please refer to the FY24 FAQs for additional details on the use of participant support costs.

A community liaison can serve as a key resource to help ensure the community members’ goals and interests are reflected in the planned reuse of individual brownfield sites as well as the revitalization of the areas in which they live, work, play, learn, and pray.

In addition to the eligible use of participant support costs described above, recipients may use a portion of the Multipurpose Grant for eligible participant support costs associated with one community liaison per target area who is not an employee of the grant recipient. This may include reasonable stipends to compensate an individual community member’s time and travel costs for participating in project-related meetings (e.g., meetings with the community, meetings held by a brownfields advisory board, etc.) and time associated with other specific tasks that are directly tied to related community engagement efforts. Note that stipends may only be paid for actual time spent working on tasks associated with the project and must not duplicate support provided through other Federal, state, Tribal, or local programs.

In their project descriptions, applicants should describe the process they will follow for determining the amounts of allowable stipends, procedures for accounting for participant support cost payments (including receipts), and procedures for documenting that the costs are allowable and do not duplicate other support for the individual(s). Additional information on participant support costs is available in EPA’s Guidance on Participant Support Costs.

For examples of grant project accomplishments across the country, please see the EPA Brownfield Grant Recipients Success Stories.

In addition to direct costs associated with the inventory, site prioritization, site reuse planning, community involvement, assessment, cleanup planning, and cleanup of a brownfield site, grant funds may be used for:

- Direct costs associated with programmatic management of the grant, such as required performance reporting and environmental oversight.

All costs charged to Multipurpose Grants must be consistent with the requirements at 2 CFR Part 200, Subpart E.

- A local government (as defined in 2 CFR § 200.1, Local Government, and summarized in Section III.A. of these guidelines and the Health Monitoring Fact Sheet) may use up to 10% of its grant funds for the following activities:

  - health monitoring of populations exposed to hazardous substances from a brownfield site; and

  - monitoring and enforcement of any institutional control used to prevent human exposure to any hazardous substance from a brownfield site.

- A portion of the Brownfields Grant may be used to purchase environmental insurance. (See the FY24 FAQs for additional information on purchasing environmental insurance.)

Grant funds cannot be used for the payment of:

- Direct costs for proposal preparation;

- a penalty or fine;

- a federal cost share requirement (for example, a cost share required by other federal funds);

- administrative costs, including all indirect costs and direct costs for grant administration in excess of five (5) percent of the total amount of EPA grant funding, with the exception of financial and performance reporting costs (which are considered allowable programmatic costs and not subject to the 5% limitation);

- a response cost at a brownfield site for which the recipient of the grant or subaward is potentially liable under CERCLA § 107;

- a cost of compliance with any federal law, excluding the cost of compliance with laws applicable to the cleanup; or

- unallowable costs (e.g., lobbying) under 2 CFR Part 200, Subpart E.

See the FY24 FAQs for additional information on ineligible grant activities and unallowable costs.

## I.C. EPA Strategic Plan Linkage

The activities to be funded under this announcement support EPA’s FY 2022-2026 Strategic Plan. Awards made under this announcement will support Goal 6 – Safeguard and Revitalize Communities, Objective 6.1 – Clean Up and Restore Land for Productive Uses and Health Communities of EPA’s Strategic Plan. All applications must be for projects that support this goal and objective.

## I.D. Measuring Environmental Results: Anticipated Outputs/Outcomes

EPA requires that applicants adequately describe environmental outputs (performance measures) and outcomes to be achieved under assistance agreements. Applicants must include specific statements describing the environmental results of the proposed project in terms of well-defined outputs and, to the maximum extent practicable, well-defined outcomes that will demonstrate how the project will contribute to EPA’s Strategic Plan and the goal and objective described above in Section I.C.

Applicants are required to describe how funding will help EPA achieve environmental outputs and outcomes in their responses to the ranking criteria in Section IV.E. Outputs and outcomes specific to each project will be identified as deliverables in the negotiated workplan if the application is selected for award. Recipients will be expected to report progress toward the attainment of expected project outputs and outcomes during the project performance period. Outputs and outcomes are defined as follows:

- Outputs

The term “outputs” refers to an environmental activity, effort, and/or associated work products related to an environmental goal or objective that will be produced or provided over a period of time or by a specified date. Outputs may be quantitative or qualitative but must be measurable during the project period. The expected outputs for the grants awarded under these guidelines may include, but are not limited to, the number of brownfield sites identified in inventories, development of a site-specific reuse plan or an area-wide plan, number of Phase I and Phase II environmental site assessments, number of Analysis to Brownfields Cleanup Alternatives (ABCA) completed, cleanup activities complete at one or more brownfield sites, number of community meetings held, and/or the number of underground storage tanks pulled.

- Outcomes

The term “outcomes” refers to the result, effect, or consequence that will occur from carrying out the activities under the grant. Outcomes may be environmental, behavioral, health-related, or programmatic; must be qualitative or quantitative, and may not necessarily be achievable during the project period. Expected outcomes of Brownfield Grants include the number of jobs created and funding leveraged through the economic reuse of sites; the number of acres made ready for reuse; acres of greenspace created for communities; and the minimized exposure to hazardous substances and petroleum contamination.

## I.E. Supporting Environmental Justice

EPA defines environmental justice as the fair treatment and meaningful involvement of all people regardless of race, color, national origin, or income with respect to the development, implementation, and enforcement of environmental laws, regulations, and policies. EPA has this goal for all communities and persons across the nation. Environmental justice will be achieved when everyone enjoys the same degree of protection from environmental and health hazards and equal access to the decision-making process to have a healthy environment in which to live, learn, and work.

Some communities experience disproportionate and adverse environmental, human health, climate-related and other cumulative impacts, as well as the accompanying economic challenges of such impacts. These disproportionate and adverse impacts can result from industrial, governmental, commercial and/or other actions, and are more likely to affect low-income and communities of color.

Environmental justice can be supported through equitable development approaches and intentional strategies to ensure that underserved communities, and other communities with environmental justice concerns, have the opportunity to participate in and benefit from decisions that shape their neighborhoods and regions. Applicants should provide specific examples of how the proposed Brownfield Multipurpose Grant project will address environmental justice challenges in Section IV.E. and responses will be evaluated against the criteria in Section V.A.

There are many different approaches that promote equitable development, such as ensuring a mix of housing types across a range of incomes; access to fresh food; access to high-quality jobs; and access to local capital. Communities can put programs or policies in place to help achieve more equitable outcomes including, but not limited to, the creation or integration of affordable housing; local or first-source hiring of contractor or subrecipient employees provided the recipient does not impose geographic preferences for procurements in violation of 2 CFR 200.319(c); facilitating participation by disadvantaged businesses pursuant to 40 CFR Part 33; inclusionary zoning (where a percentage of new housing is designated as affordable housing); healthy food retailers in places where they do not exist (e.g., food deserts); co-operative ownership models where local residents come together to run a community-owned, jointly owned business enterprise; rent control or community land trusts (to help keep property affordable for residents); supportive local entrepreneurial activities; and adherence to equal lending opportunities.

## I.F. Supporting Climate Adaptation and Resilience

EPA defines climate change as changes in global or regional climate patterns attributed largely to human-caused increased levels of atmospheric greenhouse gases.

The impacts of climate change affect people in every region of the country in different ways, threatening lives and livelihoods and damaging infrastructure, ecosystems, and social systems. Climate change also exacerbates existing pollution problems and environmental stressors impacting the nation’s land, air, and water and the people who depend on them. Underserved communities and individuals are particularly vulnerable to these impacts, including low-income communities and communities of color, children, the elderly, Tribes, and Indigenous people. Changing climate conditions could potentially impact the effectiveness of a cleanup remedy, put the health of community members at risk or result in lost investments and abandoned projects if climate was not factored into vulnerable location reuse plans.

Brownfield revitalization can support community efforts to become more resilient to climate change impacts by incorporating adaptation and mitigation strategies throughout the assessment, cleanup and redevelopment process.

Applicants should provide specific examples of how the proposed Brownfield Multipurpose Grant project will address climate vulnerabilities in Section IV.E. and responses will be evaluated against the criteria in Section V.A.

## I.G. Supporting High-Quality Jobs, Strong Labor Practices, and Equitable Workforce Pathways

It is a priority of the EPA to invest in projects that support high-quality jobs with the free and fair choice to join a union, have strong labor standards, and promote equitable pathways into these good jobs, consistent with Executive Order 14025, Worker Organizing and Empowerment and Executive Order 14052, Implementation of the Infrastructure Investment and Jobs Act.

As such, recipients may consider strategies that align with the U.S. Department of Labor and Department of Commerce’s eight Good Jobs Principles to the greatest extent possible, including compliance with prevailing wage requirements.

Examples include but are not limited to protections for the free and fair choice to join a union; workers covered under a collective bargaining agreement; partnerships with labor organizations; partnerships with the public workforce system and/or community-based organizations to support the recruitment and retention of individuals from underserved communities; utilization of high-quality training models, including high-road training partnerships as defined by DOL; registered apprenticeship utilization requirements and/or partnerships with pre-apprenticeship programs; ensuring workers are properly classified, given predictable and stable work schedules, and providing family-sustaining benefits, including fringe benefits and a retirement contribution; creating safe and healthy working conditions, including involving worker voice in the development of safety plans and adherence to all OSHA requirements; providing supportive services for workers that face barriers to employment and retention, such as childcare, transportation, mentorship, and other supports; and other strategies that promote equal opportunity and job quality for workers on Brownfield-funded projects.

## I.H. Additional Provisions for Applicants Incorporated Into the Solicitation

Additional provisions that apply to Sections III., IV., V., and VI. of this solicitation and/or awards made under this solicitation, can be found in EPA’s Solicitation Clauses. These provisions are important for applying to this solicitation and applicants must review them when preparing applications. If you are unable to access these provisions electronically at the website above, please contact the Regional Brownfields Contact listed in Section VII. to obtain the provisions.

# SECTION II. – AWARD INFORMATION

## II.A. What is the Amount of Available Funding?

The estimated total funding available for Multipurpose Grants under this solicitation is approximately $20 million and EPA anticipates awarding an estimated 20 Multipurpose Grants ranging from $400,000 to $1,000,000 per grant. These amounts are subject to the availability of funds, quality of applications, and other applicable considerations.

In addition, EPA reserves the right to award additional grants under this competition should additional funding become available. Any additional selections for awards will be made no later than six months from the date of the original selection decision. EPA reserves the right to reject all applications and make no awards under this announcement or make fewer awards than anticipated.

In appropriate circumstances, EPA reserves the right to partially fund applications by funding discrete portions or phases of proposed projects. To maintain the integrity of the competition and selection process, EPA, if it decides to partially fund an application, will do so in a manner that does not prejudice any applicants or affect the basis upon which the application, or portion thereof, was evaluated and selected for award.

## II.B. What is the Project Period for Awards Resulting from this Solicitation?

The project period for Multipurpose Grants is up to five years.

## II.C. Substantial Involvement

The Brownfields Multipurpose Grant will be awarded in the form of a cooperative agreement. Cooperative agreements require the EPA Project Officer to be substantially involved in overseeing the work performed by the selected recipients. Although EPA will negotiate precise terms and conditions related to substantial involvement as part of the award process, the anticipated substantial federal involvement for this project may include, but is not limited to:

- Close monitoring of the recipient’s performance to verify compliance with the EPA-approved workplan and achievement of environmental results.

- Collaboration during the performance of the scope of work including participation in project activities, to the extent permissible under EPA policies. Examples of collaboration include:

  - Consultation between EPA staff and the recipients on effective methods of carrying out the scope of work provided the recipient makes the final decision on how to perform authorized activities.

  - Advice from EPA staff on how to access publicly available information on EPA or other federal agency websites.

  - With the consent of the recipient, EPA staff may provide technical advice to recipient contractors or subrecipients provided the recipient approves any expenditures of funds necessary to follow advice from EPA staff. (The recipient remains accountable for performing contract and subaward management as specified in 2 CFR § 200.318 and 2 CFR § 200.332 as well as the terms of the EPA cooperative agreement.)

  - EPA staff participation in meetings, webinars, and similar events upon the request of the recipient or in connection with a co-sponsorship agreement.

- Reviewing and approving Quality Assurance Project Plans and related documents or verifying that appropriate Quality Assurance requirements have been met where quality assurance activities are being conducted pursuant to an EPA-approved Quality Assurance Management Plan.

- Reviewing proposed procurements in accordance with 2 CFR § 200.325, as well as the substantive terms of proposed contracts or subawards as appropriate. This may include reviewing requests for proposals, invitations for bids, scopes of work and/or plans and specifications for contracts over $250,000 prior to advertising for bids.

- Reviewing the qualifications of key personnel (EPA does not have the authority to select employees or contractors, including consultants, employed by the award recipient or subrecipients receiving pass-through awards).

- Reviewing and approving that the Analysis of Brownfield Cleanup Alternatives (ABCA), or equivalent state Brownfields program document, meets the Brownfields Program’s requirements for an ABCA.

- Reviewing and commenting on quarterly and annual reports prepared under the cooperative agreement (the final decision on the content of reports rests with the recipient).

- Verifying sites meet applicable site eligibility criteria and ensuring that sites are consistent with the selection criteria outlined in the workplan.

- Participation in periodic telephone conference calls to share ideas, project successes and challenges, etc., with EPA.

# SECTION III. – ELIGIBILITY INFORMATION AND THRESHOLD CRITERIA

Note: Additional provisions that apply to this section can be found at EPA Solicitation Clauses.

## III.A. Who Can Apply?

The following information indicates which entities are eligible to apply for a Multipurpose Grant.

- General Purpose Unit of Local Government. [For purposes of the EPA Brownfields Grant Program, EPA uses the definition of Local government at 2 CFR § 200.1: Local government means a county, municipality, city, town, township, local public authority (including any public and Indian housing agency under the United States Housing Act of 1937), school district, special district, intrastate district, council of governments (whether or not incorporated as a nonprofit corporation under state law), any other regional or interstate government entity, or any agency or instrumentality of a local government.]

- Land Clearance Authority or another quasi-governmental entity that operates under the supervision and control of, or as an agent of, a General Purpose Unit of Local Government.

- Government Entity Created by State Legislature.

- Regional Council established under governmental authority or group of General Purpose Units of Local Government established under Federal, state or local law (e.g., councils of governments) to function as a single legal entity with authority to enter into binding agreements with the Federal Government.

- Redevelopment Agency that is chartered or otherwise sanctioned by a state.

- State.

- Federally recognized Indian Tribe other than in Alaska. (The exclusion of Tribes from Alaska, with the exception of the Metlakatla Indian Community as noted below, from Brownfields Grant eligibility is statutory at CERCLA § 104(k)(1)). Intertribal Consortia, comprised of eligible Indian Tribes, are eligible for funding in accordance with EPA’s policy for funding intertribal consortia published in the Federal Register on November 4, 2002, at 67 Fed. Reg. 67181. This policy also may be obtained from your Regional Brownfields Contact listed in Section VII.)

- Alaska Native Regional Corporation, Alaska Native Village Corporation, and Metlakatla Indian Community. (Alaska Native Regional Corporations and Alaska Native Village Corporations are defined in the Alaska Native Claims Settlement Act (43 U.S.C. 1601 and following). For more information, please refer to the FY24 FAQs.)

- Nonprofit organization described in section 501(c)(3) of the Internal Revenue Code.

- Limited liability corporation in which all managing members are 501(c)(3) nonprofit organizations or limited liability corporations whose sole members are 501(c)(3) nonprofit organizations.

- Limited partnership in which all general partners are 501(c)(3) nonprofit organizations or limited corporations whose sole members are 501(c)(3) nonprofit organizations.

- Qualified community development entity as defined in section 45D(c)(1) of the Internal Revenue Code of 1986.

Note, individual entities, for-profit organizations, and nonprofit organizations exempt from taxation under section 501(c)(4) of the Internal Revenue Code that lobby are not eligible to receive Brownfields Grants.

## III.B. Threshold Criteria for Multipurpose Grants

This section contains the threshold eligibility criteria that ensure applicants are eligible to receive a Multipurpose Grant. Threshold criteria are pass/fail and are based on certain requests for information identified below. The information you submit will be used by EPA solely to make eligibility determinations for Brownfield Grants and is not legally binding for other purposes including federal, state, or Tribal enforcement actions. Only those applications that pass all the threshold criteria will be evaluated against the evaluation criteria in Section V.A. of this announcement.

Entities applying for an FY24 Multipurpose Grant may not apply for an FY24 Assessment Grant or FY24 Cleanup Grant.

Entities that were awarded (or pending an award for) an FY22 or FY23 Community-wide Assessment Grant for States and Tribes are not eligible to apply for Multipurpose Grant funding under this solicitation.

Applicants may not submit multiple applications (i.e., submit applications for different projects) under this solicitation. EPA considers departments, agencies, or instrumentalities of the same state, Tribal, or city governments to be the same applicant if they are directly supervised or controlled by the same elected/appointed executive (even if they have different unique entity identifier numbers). For example, a corporation formed under state or local law to perform redevelopment activities on behalf of or in support of a local government that is primarily staffed by employees of that local government will be considered an agency or instrumentality of that local government for the purposes of this threshold criterion. These eligibility determinations are made on a case-by-case basis since state and local laws vary.

Applicants that exceed the number and type of applications allowable will be contacted, prior to review of any of the applications by EPA, to determine which application(s) the applicant will withdraw from the competition.

Applicants deemed ineligible for funding consideration as a result of the threshold eligibility review will be notified within 15 calendar days of the ineligibility determination.

If an application is submitted that includes any ineligible tasks or activities, that portion of the application will be ineligible for funding and may, depending on the extent to which it affects the application, render the entire application ineligible for funding.

EPA staff will respond to questions regarding threshold eligibility criteria, administrative issues related to the submission of the application, and requests for clarification about this announcement. For purposes of the threshold eligibility review, an EPA Brownfields Program representative, if necessary, may seek clarification of applicant information that is included in the application and/or consider information from other sources, including EPA files. Such communications shall not be used to correct application deficiencies or material omissions, materially alter the application or project proposed, or discuss changes to the applicant’s responses to any evaluation or selection criteria.

To maintain the integrity of the competition process, EPA staff cannot meet with individual applicants to discuss draft applications, provide informal comments on draft applications, or provide advice to applicants on how to respond to ranking criteria. EPA’s limitations on staff involvement with grant applicants are described in EPA’s Policy for Competition of Assistance Agreements.

Applications must substantially comply with the submission instructions and requirements set forth in Section IV. of this announcement or they will be rejected. Pages exceeding the page limits described in Section IV.C. for the Narrative Information Sheet and the Narrative, and attachments not specifically required, will not be reviewed.

In addition, applications must be submitted through www.grants.gov as stated in Section IV. and Appendix 1 of this announcement (except in the limited circumstances where another mode of submission is specifically allowed for as explained in Appendix 1) on or before the application submission deadline. Applicants are responsible for following the submission instructions in Section IV. and Appendix 1 of this announcement to ensure that their application is submitted on time. Please note that applicants experiencing technical issues with submitting through Grants.gov should follow the instructions provided in Appendix 1, which include both the requirement to contact Grants.gov and email a full application to EPA prior to the deadline.

Applications submitted outside of Grants.gov will be deemed ineligible without further consideration unless the applicant can clearly demonstrate that it was late due to EPA mishandling or because of technical problems associated with www.grants.gov or relevant www.sam.gov system issues. An applicant’s failure to timely submit their application through www.grants.gov because they did not timely or properly register in www.sam.gov or www.grants.gov will not be considered an acceptable reason to consider a submission outside of Grants.gov.

EPA will verify that the) Unique Entity Identifier (UEI) number listed on the application is the correct UEI number for the applicant’s organization/department. If the correct UEI number is not included in the application, the application may be deemed ineligible. Applicants need to ensure that the correct Authorized Organization Representative (AOR) and UEI number of the entity that will receive the award and will be held accountable by EPA for the proper expenditure of funds are listed on the application.

Responses to each item below are required and must be included as an attachment to the Narrative that is included in the application submitted to EPA. See Section IV.C. for a complete list of required documents that must be submitted.

### Applicant Eligibility

a. 		From the list of eligible entities in Section III.A., Who Can Apply?, indicate your applicant type and provide information that demonstrates how you are an eligible entity for a Multipurpose Grant.

- For entities that are cities, counties, Tribes, or states, affirm that the organization is eligible for funding.

- For government entities other than cities, counties, Tribes, or states, attach documentation of your eligibility (e.g., resolutions, statutes, etc.).

- For Intertribal consortia, attach documentation that meets the requirements in 40 CFR 35.504(a) and (c). All members of the Intertribal consortium must authorize the submission of an application.

- For nonprofit organizations, or organizations comprised of nonprofit organizations, provide documentation as an attachment to the Narrative demonstrating tax-exempt status under section 501(c)(3) of the Internal Revenue Code.

- For qualified community development entities, provide documentation as an attachment to the Narrative certifying the organization’s status.

b.	Indicate if your organization is exempt from Federal taxation under section 501(c)(4) of the Internal Revenue Code.

- If yes, indicate if your organization lobbies the Federal government.

- If yes, but your organization does not lobby the Federal government, attach a legal opinion that states that the organization does not engage in lobbying activities.

### Community Involvement

Provide information that demonstrates how you intend to inform and involve the community and other stakeholders in the planning, implementation, and other brownfield activities described in your application.

### Target Area

Identify one target area where you propose to conduct eligible activities, such as a neighborhood, a number of neighboring towns, a district, a corridor, a shared planning area, or a census tract. The target area may not include communities that are located in distinctly different geographic areas.

### Affirmation of Brownfield Site Ownership

To be eligible for Multipurpose Grant funding, an applicant must own a site(s) that meets the CERCLA § 101(39) definition of a brownfield. An applicant must own a brownfield site(s) within their target area where cleanup activities may be conducted by NOVEMBER 13, 2023.

Entities liable for contamination on the site are not eligible for Brownfields Grant funding. Site eligibility related to liability is determined differently at sites contaminated with hazardous substances than at sites contaminated by petroleum or petroleum product. EPA will determine eligibility for site-specific assessment and cleanup activities after the award of the grant throughout the project period.

Affirm that you own a site that meets the CERCLA § 101(39) definition of a brownfield and is: a) not listed (or proposed for listing) on the National Priorities List; b) not subject to unilateral administrative orders, court orders, administrative orders on consent, or judicial consent decrees issued to or entered into by parties under CERCLA; and c) not subject to the jurisdiction, custody, or control of the U.S. government. (Note: Land held in trust by the U.S. government for an Indian Tribe is eligible for funding.) For more information on sites eligible for Brownfields Grant funding, please see the Information on Sites Eligible for Brownfields Funding under CERCLA § 104(k).

### Use of Grant Funds

Multipurpose Grant recipients will be required to, at a minimum, conduct one Phase II environmental site assessment and remediate one site. Additionally, Multipurpose Grant recipients will be required to develop an overall plan for revitalization of the target area (if a plan does not already exist) and the plan must include a feasible reuse strategy for at least one priority site.

Indicate the page number where there is information on your plan to:

- Complete at least one Phase II environmental site assessment.

- Remediate at least one site.

- Develop an overall plan for revitalization of the target area that includes a feasible reuse strategy for at least one priority site. If an overall plan for revitalization of the target area that includes a feasible reuse strategy for at least one priority site already exists, please state this in your response.

Note, information that is referenced can be in the written narrative or the budget table.

### Expenditure of Existing Grant Funds

Current EPA Brownfields Multipurpose Grant and Assessment Grant recipients must demonstrate that payment has been received from EPA (also known as ‘drawn down’), and drawn down funds have been disbursed, for at least 70.00% of the funding for each Multipurpose and Assessment cooperative agreement they have with EPA by October 1, 2023, in order to apply for Multipurpose Grant funding under this solicitation.

To demonstrate this, applicants must attach a copy of a financial record displaying the amount of cooperative agreement funds drawn down (e.g., a report from the Automated Standard Application for Payments (ASAP) or general ledger entries). If necessary, applicants may contact the assigned EPA Project Officer for the cooperative agreement(s) or Jerry Minor-Gordon (brownfields@epa.gov) to obtain draw down information from EPA’s grant financial database (Compass Data Warehouse). Disbursements of drawn down funds must comply with requirements in EPA’s General Terms and Conditions for timely disbursement of EPA funds (i.e., recipients other than states must substantially disburse all of the funds within 5 business days of draw down).

Alternatively, the applicant must affirm it does not have an open EPA Brownfields Multipurpose Grant or Assessment Grant.

### Contractors and Named Subrecipients

- Contractors.

EPA does not require or encourage applicants to procure contractors (including consultants) before the EPA cooperative agreement is awarded, but applicants may choose to do so.

Applicants, other than state applicants, that have procured a contractor(s) where the amount of the contract will be more than the micro-purchase threshold in 2 CFR § 200.320(a)(1) ($10,000 for most applicants) must demonstrate how the contractor (including consultants) was selected in compliance with the fair and open competition requirements in 2 CFR Part 200 and 2 CFR Part 1500. EPA provides guidance on complying with the competition requirements in the Best Practice Guide for Procuring Services, Supplies, and Equipment Under EPA Assistance Agreements and the Brownfields Grants: Guidance on Competitively Procuring a Contractor.

For example:

- EPA will not accept sole source justifications for procurement contracts for services such as environmental consulting, engineering, and remediation that are available in the commercial marketplace.

- Firms or individual consultants that develop or draft specifications, requirements, statements of work, or invitations for bids or requests for proposals must be excluded from competing for such procurements as provided in 2 CFR § 200.319(b).

- Consistent with 2 CFR § 200.320(b)(2)(iii), for contracts over $250,000, price generally must be an evaluation factor in the review of proposals or quotes. As provided in 2 CFR 200.320(b)(2)(iv), “[q]ualifications-based procurement,” where price is not a factor, may be used when acquiring services that can only be provided by a licensed Architectural and Engineering (A/E) firm; such as when state or local law requires that an A/E firm develop specifications for construction work that is part of a remediation project. When the remediation activities do not require the services of an A/E firm, price must be evaluated for those activities. Qualification-based procurement does not apply to assessment-related activities that occur under a Brownfields Multipurpose Grant. Although A/E firms are one potential source for a Qualified Environmental Professional (QEP) for site assessments as indicated in the definition of Environmental Professional in the All Appropriate Inquiry Rule, 40 CFR 312.10, other types of firms and individuals may also provide QEP services.

Applicants must disclose whether they have already selected a contractor that will be compensated with EPA funds made available under this RFA. If a contractor(s) has been selected prior to submitting the application to EPA (including when a contractor(s) has been selected under a “dual procurement process” for both grant proposal writing and services necessary to help you carry out the grant), applicants must describe:

- the procurement procedures that were followed to hire the contractor(s) and include information on where and when the Request for Proposals/Request for Qualifications was posted;

- the length of time the RFP/RFQ was advertised;

- the number of firms solicited and the number of offers received and considered; and

- the name(s) of the firm(s) the applicant entered into contract with.

Note, regardless of whether the solicitation is issued as a Request for Proposals or a Request for Qualifications, price reasonableness for the grant implementation work must be a selection factor in the evaluation of proposals or quotes. See the Brownfields Grants: Guidance on Competitively Procuring a Contractor for additional guidance.

Provide a copy of (or link to) the solicitation documents and the signed executed contract.

Alternatively, state ‘n/a’ or ‘not applicable’ if a contractor has not been procured.

Successful applicants that procure a contractor(s) after being advised by EPA of selection, but prior to award, must describe how they complied with the procurement procedures described above when submitting the final workplan for the award.

Recipients of EPA funding who select a contractor(s) after award must fully comply with the procurement standards at 2 CFR Part 200, 2 CFR Part 1500, and 40 CFR Part 33.

- Named Subrecipients.

EPA does not require or encourage applicants to name a specific subrecipient(s) in the application for Brownfields Grant funding. However, if an applicant chooses to identify a specific subrecipient(s) to conduct work proposed in this application, the applicant must comply with the following requirements even if the entity is referred to as a “partner” in the application.

Successful applicants that do not name a specific subrecipient(s) in their application but identify a subrecipient(s) after being advised of selection, must also comply with the requirements described below.

All applicants, including states, that name a specific subrecipient in this application must demonstrate that the subrecipient is eligible for a subaward in compliance with Appendix A of EPA’s Subaward Policy for EPA Assistance Agreement Recipients. This policy provides, among other things, that transactions between recipients and for-profit firms and individual consultants are procurement contracts rather than subawards when the transaction involves the acquisition of services from the firm or individual.

Refer to EPA's Contracts and Subawards Solicitation Clause for additional guidance on these requirements which must be met for all contractors (except for micro-purchases as described above) and/or subrecipients specifically named in the application.

Describe how the named subrecipient is eligible for a subaward (e.g., is a nonprofit organization or unit of government). Alternatively, state ‘n/a’ or ‘not applicable’ if a subrecipient is not named.

Failure to provide the requested information will result in rejection of the application. EPA staff may contact the applicant to clarify issues or obtain additional information before making a final eligibility determination. If EPA determines that the process you completed to select a contractor was not compliant with the federal regulations in 2 CFR Part 200 and 2 CFR Part 1500 and your application is selected for funding, you will need to prepare and issue a new RFP/RFQ that is compliant with federal procurement regulations. Additionally, EPA may review the new RFP/RFQ and selection process to ensure compliance with fair and open competition requirements. Please see Section D. in the FY24 FAQs for additional guidance.

# SECTION IV. – APPLICATION SUBMISSION INFORMATION

Note: Additional provisions that apply to this section can be found at EPA Solicitation Clauses.

## IV.A. How to Obtain an Application Package

An application package may be obtained by visiting this opportunity (EPA-OLEM-OBLR-23-11) on www.grants.gov. Applicants will be prompted to initiate the application process by generating a Workspace for this opportunity.

## IV.B. Due Date and Submission Instructions

Your organization’s Authorized Organization Representative (AOR) must submit your complete application package electronically to EPA through www.grants.gov. Applications must be received no later than 11:59 p.m. ET on NOVEMBER 13, 2023. Please allow enough time to successfully submit your application package and allow for unexpected errors that may require you to resubmit. Occasionally, technical and other issues arise when using www.grants.gov.

Applications received after 11:59 p.m. ET on NOVEMBER 13, 2023, will not be considered for funding.

Follow the Submission Instructions in Section B.1. in Appendix 1 for the requirements to apply in www.grants.gov. To submit an application through www.grants.gov, your organization must:

- Have an active System for Award Management (SAM) account in www.sam.gov and

a Unique Entity Identifier (UEI) assigned by www.sam.gov;

- Be registered in www.grants.gov; and

- Have the E-Business Point of Contact designate an AOR in www.grants.gov.

The registration process for all the above items may take a month or more to complete. Please refer to the FY24 FAQs for additional information on the registration requirements.

The electronic submission of your application must be made by the AOR of your institution who is registered with www.grants.gov and is authorized to sign applications for federal assistance. Refer to Appendix 1 for specific instructions on how to apply through www.grants.gov.

If you do not have the technical capability to apply electronically through www.grants.gov because of limited or no Internet access which prevents you from being able to upload the required application materials to www.grants.gov, please refer to the procedures in Appendix 1.

If you submit more than one application for the same, identical project (either in error or to replace a previously submitted application), EPA will only review the most recently received application for that project unless you notify Jerry Minor-Gordon (brownfields@epa.gov) and specify which application you want EPA to review.

## IV.C. Content and Form of Application Submission

The application must stand on its own merits based on the responses to the relevant ranking criteria in Section IV.E.

All application materials must be in English. The Narrative Information Sheet and the Narrative must be typed, single-spaced, on letter-sized (8.5 x 11-inch) paper, and should use standard Times New Roman, Arial, or Calibri fonts with a 12-point font size. The Application Submission Checklist below outlines the documents to include in the application. Extraneous materials, including photos, graphics, and attachments not listed, will not be considered.

APPLICATION SUBMISSION CHECKLIST

- Federal application materials required by www.grants.gov (see Appendix 1)

- Narrative Information Sheet (3-page limit, single-spaced) (see Section IV.D.)

- Narrative Information Sheet Attachment: - Letter from the state or Tribal environmental authority (see Section IV.D.8.)

- The Narrative, which includes responses to the ranking criteria (12-page limit, single-spaced) (see Section IV.E.)

- Threshold Criteria Responses (as an attachment(s)): - A statement of applicant eligibility if a city, county, state, or Tribe (see Section III.B.1.) - Documentation of applicant eligibility if other than a city, county, state, or Tribe; e.g., resolutions, statutes, Intertribal Consortium documentation, or documentation of 501(c)(3) tax-exempt status or qualified community development entity (see Section III.B.1.) - A statement of the applicant’s 501(c)(4) tax-exempt status and, if applicable, legal opinion regarding lobbying activities (see Section III.B.1.) - Description of community involvement (see Section III.B.2.) - Description of the target area where Multipurpose Grant funding will be used (see Section III.B.3.) - An affirmative statement that the applicant owns a site(s) that meets the definition of a brownfield site (see Section III.B.4.) - Indicate the page(s) on which you discuss your plan to use funding for assessment and remediation activities, and to develop an overall plan for revitalization of the target area that includes a feasible reuse strategy for at least one priority site. Alternatively, state if an overall plan of the target area that includes a feasible reuse strategy for at least one priority site already exists (see Section III.B.5.) - Documentation of the available balance on each open Multipurpose Grant and Assessment Grant; or an affirmative statement that the applicant does not have an open Multipurpose Grant or Assessment Grant (see Section III.B.6.) - Discussion on contractors and named subrecipients; or an affirmative statement that a contractor has not been procured and a subrecipient has not been named (see Section III.B.7.) - A copy of (or link to) the solicitation documents and the signed executed contract (see Section III.B.7.)

## IV.D. Narrative Information Sheet

The Narrative Information Sheet should address the information below and shall not exceed three, single-spaced pages. Do not include a summary or overview of your narrative/project. Any pages submitted over the page limit will not be considered. EPA does not consider information in the Narrative Information Sheet to be responses to the ranking criteria. Provide the Narrative Information Sheet on the applicant’s official letterhead. You will not be penalized if you provide this information to EPA in a different format.

- Applicant Identification Provide the name and full address of the entity applying for funds. This is the agency or organization that will receive the grant and be accountable to EPA for the proper expenditure of funds.

- Funding Requested

  - Grant Type Indicate “Multipurpose”

  - Federal Funds Requested

$_________ (Include the amount being requested from EPA; must not exceed $1,000,000.)

- Location Provide the a) city, b) county, and c) state or reservation, Tribally owned lands, Tribal fee lands, etc., of the community(ies) that you propose to serve.

- Target Area and Priority Site Information

Applicants, other than Tribal Nations:

  - List the target area discussed in the Narrative.

  - If the target area is smaller than a city/town, list the eleven-digit census tract number(s) within the target area. (Please see the FY24 FAQs for guidance on how to find the eleven-digit census tract number for a target area.)

  - Provide the address of the priority site(s) proposed in the Narrative.

- Contacts

  - Project Director Provide the name, phone number, email address, and mailing address of the Project Director assigned to this proposed project. This person should be the main point of contact for the project and should be the person responsible for the project’s day-to-day operations. The Project Director may be contacted if other information is needed.

  - Chief Executive/Highest Ranking Elected Official Provide the name, phone number, email address, and mailing address of the applicant’s Chief Executive or highest ranking elected official. For example, if your organization is a municipal form of government, provide this information for the Mayor or County Commissioner. Otherwise, provide this information for your organization’s Executive Director or President. These individuals may be contacted if other information is needed.

- Population

- If you are a city/town, provide the population of your jurisdiction.

- If you are a county/parish/borough, state, or regional organization that covers a geographic area with more than one city/town, provide the population of the city(ies)/town(s) in which each priority site/target area is located.

- If you are a nonprofit organization exempt from taxation under section 501(c)(3) or a qualified community development entity, provide the population of the city(ies)/town(s) in which each priority site/target area is located.

- If you are a Tribe, provide the number of Tribal/non-tribal members affected.

Population data can be found at www.census.gov.

- Other Factors

- Applicants claiming one or more of the other factors below must provide a summary in the Narrative on the applicable other factor(s). Please identify which of the below items apply to your community/proposed project by noting the corresponding Narrative page number. If none of the Other Factors apply to your community/proposed project, please provide a statement to that effect.

| Sample Format for Providing Information on the Other Factors | Page # |
| --- | --- |
| Community population is 10,000 or less. |  |
| The applicant is, or will assist, a federally recognized Indian Tribe or United States Territory. |  |
| The priority site(s) is impacted by mine-scarred land. |  |
| The priority site(s) is adjacent to a body of water (i.e., the border of the priority site(s) is contiguous or partially contiguous to the body of water, or would be contiguous or partially contiguous with a body of water but for a street, road, or other public thoroughfare separating them). |  |
| The priority site(s) is in a federally designated flood plain. |  |
| The reuse of the priority site(s) will facilitate renewable energy from wind, solar, or geothermal energy. |  |
| The reuse of the priority site(s) will incorporate energy efficiency measures. |  |
| The proposed project will improve local climate adaptation/mitigation capacity and resilience to protect residents and community investments. |  |
| At least 20% of the overall project budget will be spent on eligible reuse/ area-wide planning activities, as described in Section I.B., for priority site(s) within the target area. |  |
| The target area is located within a community in which a coal-fired power plant has recently closed (2013 or later) or is closing. |  |

- Letter from the State or Tribal Environmental Authority (not included in the three-page limit)

For an applicant other than a state or Tribal environmental authority, attach a current letter from the appropriate state or Tribal environmental authority (or equivalent state or Tribal regulatory oversight authority) acknowledging that the applicant plans to conduct assessment and cleanup activities and is planning to apply for FY24 federal Brownfields Grant funds. Letters regarding applications from prior years are not acceptable.

If you are applying for multiple types of grants, you need to receive only one letter from your state or Tribal environmental authority acknowledging the relevant grant activities. However, you must provide a copy of this letter, as an attachment, with each of your applications. Please note that general correspondence and documents evidencing state involvement with the project (i.e., state enforcement orders or state notice letters) are not acceptable. Coordinate early with your state or Tribal environmental authority in order to allow adequate time for you to obtain the acknowledgment letter and include it in your application.

- Releasing Copies of Applications

In concert with EPA’s commitment to conducting business in an open and transparent manner, copies of applications submitted under this solicitation may be made publicly available on EPA's Office of Brownfields and Land Revitalization website or other public website for a period of time after the selected applications are announced. EPA recommends that applications not include trade secrets or commercial or financial information that is confidential or privileged, or sensitive information, if disclosed, that would invade another individual’s personal privacy (e.g., an individual’s salary, personal email addresses, etc.). However, if such information is included, it will be treated in accordance with 40 CFR § 2.203. (Review Section IV.G. for more information.)

Clearly indicate which portion(s) of the application you are claiming as confidential, privileged, or sensitive information, or state ‘n/a’ or ‘not applicable’ if the application does not have confidential, privileged, or sensitive information. As provided at 40 CFR § 2.203(b) if no claim of confidential treatment accompanies the information when it is received by EPA, it may be made available to the public by EPA without further notice to the submitter.

## IV.E. Narrative/Ranking Criteria

The Narrative (including citations) shall not exceed 12 single-spaced pages. Any pages submitted over the page limit will not be evaluated.

The Narrative must include clear, concise, and factual responses to all ranking criteria and sub-criteria below. The Narrative must provide sufficient detail to allow for an evaluation of the merits of the application. A response to a criterion/sub-criterion that is included in a different section of the Narrative may not be scored as favorably. If a criterion does not apply, clearly state this. Any criterion left unanswered may result in zero points given for that criterion. Responses to the criteria should include the criteria number and title but need not restate the entire text of the criteria.

If the application is selected for funding, the information in your Narrative will be incorporated into the workplan and will become the scope of your grant, subject to any adjustments to clarify issues with carrying out the project’s scope of work made during the post-selection negotiation process. The workplan is a legally binding document. Therefore, applicants should carefully consider and accurately respond to the criteria below, including the identification of the geographic boundary (which will become the boundary in which work can be performed), the discussion on the target area, the criteria for which sites will be selected, the use of grant funds, and leveraged resources committed to the project that will materialize during the period of performance. EPA may not permit material changes to the workplan.

Section IV.E. below includes sample format tables that applicants may use to present all or a portion of their response. Applicants who do not use the sample format tables will not be penalized when EPA evaluates their applications.

### PROJECT AREA DESCRIPTION AND PLANS FOR REVITALIZATION

  - Target Area and Brownfields

    - Overview of Brownfield Challenges and Description of Target Area

Identify the geographic boundary where you are proposing to conduct eligible activities under this grant and discuss the brownfield challenges and their impacts. Provide a brief overview of how this grant will potentially help address those challenges and impacts.

- Within the geographic boundary discussed above, identify and describe the specific target area where you plan to focus grant activities, such as a neighborhood, a number of neighboring towns, a district, a corridor, a shared planning area, or a census tract.

    - Description of the Priority Brownfield Site(s)

- Provide an overview of the brownfield sites in the target area with information such as number of sites, size, and environmental concerns. Then, specifically highlight one or more sites that are a priority and discuss why the site(s) is a priority for assessment, cleanup, and/or reuse. Include information such as past and current land uses, current site conditions (including structures), and potentially related environmental issues.

Note: A recipient of a Multipurpose Grant may not expend any grant funds for the remediation of a brownfield site unless they own the brownfield site and are not responsible for the contamination.

    - Identifying Additional Sites

Describe the plan to identify additional sites for eligible activities throughout the geographic boundary identified in 1.a.i. Overview of Brownfield Challenges and Description of Target Area in the event that grant funds remain after addressing the target area/priority site(s) discussed in the Narrative. Identify the criteria that will be used to prioritize additional sites for selection.

All applicants except Tribes or eligible Tribal entities – Describe how your prioritization criteria will consider whether a site is located in an underserved community or disadvantaged census tract.

  - Revitalization of the Target Area

    - Overall Plan for Revitalization

If an overall plan for the revitalization of brownfield sites within the target area already exists, identify the overall plan for revitalization(s) and indicate if the plan(s) includes a feasible site reuse strategy for at least one of the priority site(s) to be addressed under the grant. Discuss how the proposed Multipurpose Grant activities align with that plan(s). Discuss how the plan(s) aligns with and supports the local government’s broader land use and revitalization plans or related community priorities.

If an overall plan for revitalization of brownfield sites within the target area does not exist, describe how the activities performed using Multipurpose Grant funds will result in an overall plan for revitalization of brownfield sites, including a feasible site reuse strategy for a priority site(s) addressed under the grant. Discuss how your brownfields revitalization plan(s) will align with and support the local government’s broader land use and revitalization plans or related community priorities.

    - Outcomes and Benefits of Overall Plan for Revitalization

Describe the potential of the overall plan for revitalization to stimulate economic development in the target area upon completion of the cleanup of the priority site(s), and/or how the grant will facilitate the creation of, preservation of, or addition to a park, a greenway, undeveloped property, recreational property, or other property used for nonprofit purposes in the target area.

Describe how the proposed project will improve local climate adaptation/mitigation capacity and resilience to protect residents and community investments. (Climate adaptation/mitigation is defined in Section I.F.)

If applicable, describe how the reuse of the priority site(s) will facilitate renewable energy from wind, solar, or geothermal energy; or will incorporate energy efficiency measures. (For more information on energy efficiency measures, please refer to the FY24 FAQs and Renewable Energy or Energy-Efficient Approaches in Brownfields Redevelopment Fact Sheet.)

  - Strategy for Leveraging Resources

    - Resources Needed for Site Reuse

Describe your access to monetary funding from other resources and how the grant will stimulate the availability of additional funds to support the completion of the environmental site assessment or remediation, and subsequent reuse strategy at the priority site(s). (Do not duplicate sources discussed in 3.a. Description of Tasks/Activities and Outputs.)

(Do not duplicate sources discussed in 3.a. Description of Tasks/Activities and Outputs.)

    - Use of Existing Infrastructure

Describe how work performed under this grant will facilitate the use of existing infrastructure at the priority site(s) and/or within the target area.

If additional infrastructure needs or upgrades are key to the revitalization plans for the priority site(s), describe the infrastructure needs/upgrades and funding resources that will be sought to implement that work.

### COMMUNITY NEED AND COMMUNITY ENGAGEMENT

- Community Need

- The Community’s Need for Funding

Describe how this grant will meet the needs of the community(ies) (i.e., the communities located within the geographic boundary) that has an inability to draw on other initial sources of funding to carry out environmental assessment or remediation, planning activities, and subsequent reuse in the target area because of the small population and/or low-income of the community.

- Threats to Sensitive Populations

Applicants are encouraged to use EPA's EJScreen Tool (or other EJ-focused geospatial mapping tools) to gain a better understanding of the communities that may be adversely and disproportionately affected by environmental or human health harms and risks. Applicants can include data from EJScreen in the Narrative to help characterize and describe the target area and its community(ies). Data from other sources (e.g., studies, census, and third-party reports) can also be included to give a more complete picture of the impacted communities and populations. For more information on using EJScreen data in your Brownfields Grant application, please refer to the FY24 FAQs and a recorded demonstration available on EPA’s Brownfields Program website.

Applicants are also encouraged to use the Climate and Economic Justice Screening Tool (CEJST) to identify whether their priority site(s) is located within a disadvantaged census tract, for purposes of Justice40. For more information on using CEJST data in your Brownfields Grant application, please refer to the FY24 FAQs.

      - Health or Welfare of Sensitive Populations

Identify sensitive populations in the target area. Describe the health or welfare issues of such groups and discuss how this grant and revitalization plan(s)/projected site reuse(s) will address those issues and/or will facilitate the identification and reduction of threats to the health or welfare of such groups.

      - Greater Than Normal Incidence of Disease and Adverse Health Conditions

Describe how this grant and revitalization plan(s)/projected site reuse(s) will address, or facilitate the identification and reduction of, threats to populations in the target area that suffer from a greater-than-normal incidence of diseases or conditions (including cancer, asthma, or birth defects) that may be associated with exposure to hazardous substances, pollutants, contaminants, or petroleum.

      - Environmental Justice

        - Identification of Environmental Justice Issues

Describe the environmental justice issues and how they affect an underserved community(ies) or disadvantaged census tract(s) in the target area. (Environmental justice is defined in Section I.E.)

All applicants except Tribes or eligible Tribal entities – Additionally, indicate if a priority site(s) identified in 1.a.ii. Description of the Priority Brownfield Site(s) is located within a disadvantaged census tract according to CEJST.

        - Advancing Environmental Justice

Discuss how this grant and revitalization plan(s)/projected site reuse(s) will advance environmental justice and minimize the displacement of residents and/or businesses among the underserved community(ies) in the target area.

Please refer to the FY24 FAQs for more information on welfare, sensitive populations, environmental justice, examples of variables relevant to considering an underserved community, CEJST, how to determine if a site is located within a disadvantaged census tract, and displacement.

- Community Engagement

- Prior/Ongoing Community Involvement

Discuss how the community, including underserved community(ies) in the target area, has been involved/engaged in your efforts to address the brownfield sites in the target area, including the priority site(s).

To conserve space, you may present information for 2.b.ii. – 2.b.iii. in the same response and/or use the suggested table format below.

- Project Involvement

Identify the local organizations/entities/groups that will be involved in and will provide assistance/information to you to assist in, the performance of the project. This includes community-based organizations and/or community liaisons representing residents directly affected by the project work in the target area.

Project involvement may be provided by a broad and diverse group of entities including, but not limited to, community-based organizations (e.g., neighborhood groups, citizen groups, business organizations, etc.), as well as community liaisons, property owners, lenders, developers, cities/towns within a regional organization’s target area, entities that are a part of a formal partnership agreement (e.g., through an MOA), and the general public.

(See Section I.B. for additional information on community liaisons, which may be supported by the grant through participant support costs.)

- Project Roles

Describe the role each identified local organization/entity/group will have in the project including how it will be meaningfully involved in making decisions with respect to site selection, cleanup, and future reuse of the brownfield sites, including the priority site(s).

- Sample Format for List of Organizations/Entities/Groups & Roles

| Name of organization/entity/group | Point of contact (name & email) | Specific involvement in the project or assistance provided |
| --- | --- | --- |
| Add rows as needed |  |  |

- Incorporating Community Input

Discuss your plan to communicate project progress to the local community, the underserved community(ies) and residents/groups directly affected by the project work, and the local organizations/entities/groups that will be involved in the project, including the frequency and by what method(s) you will use (including methods that offer an alternative to in-person community engagement) and how input will be solicited, considered, and responded to.

### TASK DESCRIPTIONS, COST ESTIMATES, AND MEASURING PROGRESS

Local government applicants may use up to 10% of the total grant award for health monitoring activities. The health monitoring activities must be associated with brownfield sites at which at least a Phase II environmental site assessment is conducted and is contaminated with hazardous substances. Coordination with the local health agency is required. Please review the Health Monitoring Fact Sheet for more information.

In determining costs to include on the “Construction” budget line, EPA recommends that applicants apply the “principal purpose of the contract” test, instead of characterizing discrete tasks that the same contractor will perform. If the principal purpose (i.e., 50% or more of the estimated costs) of the contract is for construction services as defined below, then the cost for the contract should be placed on the “Construction” budget line. Note, a contract that is principally purposed for construction may include tasks performed by the contractor or its subcontractor that are more characteristic of site assessment (e.g., confirmatory sampling, research into the history of the site), incidental engineering work (e.g., inspections to verify that the remedy is complete) or similar ancillary tasks.

Remediation activities that are classified as “Construction” costs include:

- excavation and removal or treatment of contaminated soil,

- installation of concrete caps and other barriers to migration of contamination,

- abatement of asbestos or lead based paint contamination in buildings,

- construction or assembly of structures housing equipment to pump and treat contamination,

- permanent installation of equipment purchased by the contractor or the recipient, and

- site restoration activities such as grading that prepare a site for reuse and similar activities that improve real property.

If the site(s) to be remediated under the cooperative agreement is unknown when the application is submitted, applicants should place the estimated remediation costs on the ‘Other’ budget line. When the recipient identifies sites during the period of performance, the recipient and EPA’s Project Officer and Grant Specialist will work together to amend the cooperative agreement to update the budget.

Cooperative agreements with successful applicants under this solicitation will be subject to the administrative cost limitation described at CERCLA § 104(k)(5)(E). Successful applicants may only use up to 5% of the total amount of EPA funds for their own administrative costs (direct costs for grant administration and indirect costs). For example, if EPA awards $1,000,000 to an applicant, the 5% cap for administrative costs equals $50,000. Costs must be classified as direct or indirect consistently and applicants may not classify the same cost in both categories. The limitation on administrative costs does not apply to otherwise allowable programmatic costs (including indirect costs) charged by procurement contractors. Note that EPA considers costs for performance and financial reporting to be allowable programmatic costs that are not subject to the 5% limitation.

For applications that include indirect costs in the budget and are selected for funding, an EPA Grants Specialist or Grants Management Officer may request a copy of the indirect cost rate agreement that was negotiated with the cognizant agency before the cooperative agreement is awarded.

Do not include activities that are ineligible uses of funds under EPA’s Multipurpose Grant (e.g., land acquisition; building demolition that is not necessary to assess or remediate contamination at the site; building construction).

Please refer to the FY24 FAQs for additional examples of eligible and ineligible uses of funds (including administrative costs) and information on classifying construction costs. For questions not covered by the FY24 FAQs, contact your Regional Brownfields Contact listed in Section VII.

- Description of Tasks/Activities and Outputs

Provide a list and description of the tasks/activities required to implement the proposed project. You may respond to this criterion using the sample format for each task/activity.

Sample Format for Tasks/Activities

Task/Activity:

i. Project Implementation - EPA-funded tasks/activities: - Non-EPA grant resources needed to carry out tasks/activities, if applicable:

ii. Anticipated Project Schedule:

iii. Task/Activity Lead:

iv. Outputs:

- Project Implementation

- Discuss the EPA-funded tasks/activities that will take place under this grant.

If you plan to issue a subaward(s), indicate what tasks/activities or services will be provided.

If you plan to include participant support costs in your project to pay for activities associated with a community liaison(s), describe the process you will follow for determining the amounts of the allowable stipend(s), procedures for accounting for participant support cost payments (including receipts), and documenting that the costs are allowable and do not duplicate other support provided through other Federal, state, Tribal, or local programs.

Typical eligible tasks/activities may include cooperative agreement oversight, procuring a Qualified Environmental Professional, inventory work, community engagement (including using participant support costs associated with up to one community liaison (see Section I.B. for details)), site selection, securing site access, Phase I and Phase II environmental site assessments, cleanup planning at a specific site (including developing an Analysis of Brownfield Cleanup Alternatives (ABCA), and coordination with the local health agency on health monitoring activities. Additional eligible tasks/activities may include remediation, submitting and obtaining approval of Quality Assurance Project Plans, enrollment of sites in the State's Voluntary Cleanup Program, and certifying cleanup is complete.

Planning tasks/activities may include reuse planning, the development of an area-wide plan, conducting market feasibility studies, evaluating infrastructure needs, etc.

  - If applicable, identify tasks/activities that are necessary to carry out the grant that will be contributed by sources other than the EPA grant, such as in-kind resources or funding contributed by your organization. (For example, the applicant does not charge the EPA grant for salary dollars and therefore contributes its own resources to carry out programmatic oversight activities or grant administration.) (Do not duplicate sources listed in 1.c.i. Resources Needed for Site Reuse.)

    - Identifying Additional Sites

for eligible activities throughout the geographic boundary identified in 1.a.i. Overview of Brownfield Challenges and Description of Target Area in the event that grant funds remain after addressing the target area/priority site(s) discussed in the Narrative. Identify the criteria that will be used to prioritize additional sites for selection

- Anticipated Project Schedule

Discuss the anticipated schedule and timing for the EPA-funded activities outlined above in 3.a.i. Project Implementation during the 5-year period of performance.

- Task/Activity Lead

For each task/activity, identify the lead entity(ies) overseeing the various activities (i.e., the applicant, qualified environmental professional, or other identified entity). If an entity(ies) other than the applicant is the lead, explain why the lead entity(ies) (and not the applicant) is appropriate to oversee the activity(ies). (Note, the local health agency must be involved in health monitoring activities.)

- Outputs

Identify, and quantify as appropriate, the anticipated outputs/deliverables for each task/activity.

Outputs may include, but are not limited to, quarterly reports, site prioritization, assessment and/or cleanup plans, community involvement plans, brownfields site-specific and area-wide reuse plans, final Analysis of Brownfield Cleanup Alternatives (ABCA) documents, administrative records, and cleanup completion report or letter. (Refer to Section I.D. for an explanation of outputs.)

- Cost Estimates

Provide information on how cost estimates for each task were developed per budget category, including direct administrative costs (if applicable) and indirect administrative costs (if applicable). Present costs per unit where appropriate. (Note, the total amount of direct and indirect administrative costs cannot exceed 5% of the total EPA-requested funds.)

For information on best practices for preparing budgets for applications for EPA grants, refer to the Interim General Budget Development Guidance for Applicants and Recipients of EPA Financial Assistance.

Sample Format for Budget (do not change Budget Categories)

| Budget Categories |  |  | Project Tasks ($) |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  | (Task 1) | (Task 2) | (Task 3) | (Task 4) | Total |
| Direct Costs Direct Costs |  | Personnel |  |  |  |  |  |
|  |  | Fringe Benefits |  |  |  |  |  |
|  |  | Travel1 |  |  |  |  |  |
|  |  | Equipment2 |  |  |  |  |  |
|  |  | Supplies |  |  |  |  |  |
|  |  | Contractual |  |  |  |  |  |
|  | Construction3 |  |  |  |  |  |  |
|  | Other (include subawards and specific participant support costs such as stipends) (specify type) ________ |  |  |  |  |  |  |
| Total Direct Costs4 |  |  |  |  |  |  |  |
| Indirect Costs4 |  |  |  |  |  |  |  |
| Total Budget (Total Direct Costs + Indirect Costs) |  |  |  |  |  |  |  |
| 1 Travel to brownfields-related training conferences is an acceptable use of these grant funds. 2 EPA defines equipment as items that cost $5,000 or more with a useful life of more than one year unless the applicant has a lower threshold for equipment costs. Items costing less than $5,000 (e.g., laptop computers) are considered supplies. Generally, equipment is not required for Brownfield Grants. 3 Costs must be placed on the Construction budget line when at least 50% of the estimated amount of the contract(s) will be for the remediation of contamination at the brownfields site. If the costs are unknown at the time of application submission, place the costs on the Other budget line. Construction costs do not typically apply to assessment activities. See the FY24 FAQs for more information. 4 Administrative costs (direct and/or indirect) for the Multipurpose Grant applicant itself cannot exceed 5% of the total EPA-requested funds. |  |  |  |  |  |  |  |  |

You may use the sample table format above to present how you plan to allocate grant funds for tasks/activities described in Section IV.E.3.a. by budget category. Replace the task number heading in the sample table with the actual title of the task.

Only include costs to be covered by EPA grant funds in this table. Leveraged resources should not be included in the budget table.

Do not distinguish between hazardous substances and petroleum funding requests. Provide budget information in one table.

Examples of costs per unit may include:

Task 1, Planning Activities

- Contractual Costs: 1 brownfield economic market analysis = $20,000

- Supplies: Room rental for 6 community meetings at $250/meeting = $1,500

Task 2, Phase I Environmental Site Assessments

- Personnel Costs: 20 hours at an average rate of $50/hr = $1,000

- Contractual Costs: 5 Phase I site assessments at an average cost of $3,500 = $17,500

Task 3, Tank Removal

- Personnel Costs: 20 hours at an average rate of $50/hr = $1,000

- Contractual Costs: 5 tank pulls at a cost of $13,000 per tank pull = $65,000

Sample Format for Budget (do not change Budget Categories)

| Budget Categories |  | Project Tasks ($) |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  |  | (Task 1) | (Task 2) | (Task 3) | (Task 4) | Total |  |
| Direct Costs Direct Costs | Personnel |  |  |  |  |  |  |
|  | Fringe Benefits |  |  |  |  |  |  |
|  | Travel1 |  |  |  |  |  |  |
|  | Equipment2 |  |  |  |  |  |  |
|  | Supplies |  |  |  |  |  |  |
|  | Contractual |  |  |  |  |  |  |
| Plan to Measure and EvaluateTotal Budget (Total Direct Costs + Indirect Costs) |  |  |  |  |  |  |  |

- Environmental Progress and Results

- Discuss your plan and mechanism to track, measure, and evaluate progress in achieving expected project outputs, overall project results, and eventual project outcomes. (Definitions of outputs and outcomes are provided in Section I.D.)

### PROGRAMMATIC CAPABILITY AND PAST PERFORMANCE

Provide responses for the organization that is applying for funding.

- Programmatic Capability

To conserve space, you may present information for 4.a.i. – 4.a.iii. in the same response.

- Organizational Capacity

Discuss the applicant’s organizational capacity for carrying out and managing the programmatic, administrative, and financial requirements of the project and grant.

- Organizational Structure

Describe the organizational structure you will utilize to ensure the timely and successful expenditure of funds and completion of all technical, administrative, and financial requirements of the project and grant.

- Description of Key Staff

Provide a brief discussion of the key staff that will work together to successfully administer the grant, including their roles, expertise, qualifications, and experience.

- Acquiring Additional Resources

Describe the system(s) you have in place to appropriately acquire any additional expertise and resources (e.g., contractors or subrecipients) required to successfully complete the project. (Refer to Section IV of EPA’s Solicitation Clauses regarding the difference between contractors and subrecipients.)

Describe your efforts to promote strong labor practices, local hiring/procurement, or link members of the community to potential employment opportunities in brownfields assessment, cleanup, or redevelopment related to your project in a meaningful and equitable way.

- Past Performance and Accomplishments

If you have ever received an EPA Brownfields Multipurpose Grant, Assessment Grant, Revolving Loan Fund Grant, Cleanup (MARC) Grant, Area-Wide Planning Grant, and/or 128(a) Grant, please respond to item i. below. (Do not include information on Targeted Brownfields Assessments, Environmental Workforce Development & Job Training Grants, and subawards from another Brownfields Grant recipient.)

If you have never received an EPA Brownfields MARC Grant, Area-wide Planning Grant, or 128(a) Grant, but have received other federal or non-federal assistance agreements (such as a grant or cooperative agreement including only receiving an Environmental Workforce Development & Job Training Grant), please respond to item ii. below.

If you have never received any type of federal or non-federal assistance agreement or if you have recently received an assistance agreement (including a Brownfields Grant), but have not had an opportunity to demonstrate compliance with the award requirements, please indicate this in response to item iii. below.

- Currently Has or Previously Received an EPA Brownfields Grant

Identify and provide information regarding each of your current and/or most recent EPA Brownfields Grants. Demonstrate how you successfully managed the grant(s), and successfully performed all phases of work under each grant by providing information on the items listed below.

      - Accomplishments

Describe the accomplishments (including specific outputs and outcomes) achieved under the current/most recent grant(s) (no more than three), including at a minimum, the number of sites assessed and/or cleaned up. Discuss whether these outputs and outcomes were accurately reflected in the Assessment, Cleanup and Redevelopment Exchange System (ACRES) at the time of this application submission; and if not, please explain why.

      - Compliance with Grant Requirements

Discuss your compliance with the workplan, schedule, and terms and conditions under the current/most recent grant(s) (no more than three) and discuss your history of timely and acceptable quarterly performance and grant deliverables, as well as ongoing ACRES reporting. Include whether you have made and have reported on, or are making and reporting on, progress towards achieving the expected results of the grant in a timely manner. If not, discuss what corrective measures you took, or are taking, and how the corrective measures were effective, documented, and communicated.

For all open EPA Brownfields Grants, indicate the grant period (start and end date), if there are funds remaining, and the plan to expend the funds by the end of the Period of performance as defined in 2 CFR § 200.1.

For all closed EPA Brownfields Grants, indicate if there were funds remaining when the grant closed, the amount of remaining funds, and a brief explanation of why the funds were not expended. Note that if the applicant closed out a Revolving Loan Fund cooperative agreement in accordance with the FY23 RLF Policy Memo, EPA will not penalize the applicant for this action.

– OR –

- Has Not Received an EPA Brownfields Grant but has Received Other Federal or Non-Federal Assistance Agreements

Identify and describe each of your current and/or most recent federally and non-federally funded assistance agreements (no more than three) that are most similar in scope and relevance in terms of structure, community engagement, and/or deliverables to the proposed project. Demonstrate how you successfully managed the agreement(s), and successfully performed all phases of work under each agreement by providing the following information.

      - Purpose and Accomplishments

Describe the awarding agency/organization, amount of funding awarded, and purpose of the current/most recent assistance agreement(s) you have received.

Discuss the project accomplishments (including specific outputs and outcomes and measures of success) achieved under the current/most recent assistance agreement(s).

      - Compliance with Grant Requirements

Describe your compliance with the workplan, schedule, and terms and conditions under the current/most recent assistance agreement(s), and discuss your history of timely and acceptable reporting, as required by the awarding agency/organization.

Include whether you have made and have reported on, or are making and reporting on, progress towards achieving the expected results of the agreement in a timely manner. If not, discuss what corrective measures you took, or are taking, and how the corrective measures were effective, documented, and communicated.

– OR –

- Never Received Any Type of Federal or Non-Federal Assistance Agreements

Affirm that your organization never received any type of federal or non-federal assistance agreement (grant or cooperative agreement). Or, discuss how your organization has recently received an assistance agreement, but has not had an opportunity to demonstrate compliance with the award requirements. (Applicants that indicate that they do not have a history of performing assistance agreements will receive a “neutral” 8-point score for this factor. However, failure to indicate anything in response to this sub-criterion may result in zero points.)

## IV.F. Leveraging

Leveraging is generally when an applicant proposes to provide its own additional funds/resources or those from third-party sources (including another federal grant) to support or complement the project they are awarded under the competition which is above and beyond the EPA grant funds awarded. Leveraging resources may materialize during the grant Period of performance or after the Brownfields Grant has ended. Any leveraged funds/resources and their source must be identified in the Narrative.

- Leveraging that will materialize during the grant: An example of leveraging that typically materializes during a Brownfields Grant Period of performance includes an applicant’s in-kind resources that are necessary to carry out the grant. (Applicants may describe other leveraging needed to support or complement the project.) This form of leveraging should not be included in the budget and the costs need not be eligible and allowable project costs under the EPA assistance agreement.

If applicants propose to provide this form of leveraging, EPA expects them to make the effort to secure the leveraged resources described in their Narrative. If the proposed leveraging does not materialize during grant performance, then EPA may reconsider the legitimacy of the award and/or take other appropriate action as authorized by 2 CFR Parts 200 or 1500. The grant workplan should include a statement indicating that the applicant is expected to produce the proposed leveraging consistent with the terms of the announcement and the applicant's Narrative.

Another example of leveraging that typically materializes during the Brownfields Grant Period of performance is cost sharing/matching. Cost sharing/matching funds are not required under this competition. Additionally, a voluntary cost share, beyond the information provided in response to the Project Implementation criterion, will not be considered or evaluated under this solicitation. Voluntary committed cost sharing as defined at 2 CFR § 200.1 is when an applicant voluntarily proposes a legally binding commitment to cover costs or provide contributions to support the project when a cost share is not required. Applicants should not propose a voluntary cost share under this solicitation.

- Leveraging that will materialize after the Brownfields Grant has ended: Examples of leveraging that typically materialize after the Brownfields Grant has ended include resources for remediation, infrastructure updates, and reuse. This form of leveraging should not be included in the budget and the costs need not be eligible and allowable project costs under the EPA assistance agreement.

## IV.G. Confidential Business Information

As discussed in Section IV.D., Narrative Information Sheet, EPA recommends that you do not include confidential business information (CBI) in your application. However, if CBI is included, it will be treated in accordance with 40 CFR 2.203. Applicants must clearly indicate which portion(s) of their application they are claiming as CBI. EPA will evaluate such claims in accordance with 40 CFR Part 2. If no claim of confidentiality is made, EPA is not required to make the inquiry to the applicant otherwise required by 40 CFR 2.204(c)(2) prior to disclosure.

# SECTION V. – NARRATIVE REVIEW INFORMATION

Note: Additional provisions that apply to this section can be found at EPA Solicitation Clauses.

## V.A. Evaluation Criteria

If your application passes the threshold eligibility review (see Section III.B.), the information you provide in response to Section IV.E. (Narrative/Ranking Criteria) will be evaluated per the criteria below and scored by a national evaluation panel. Your application may be assigned up to 170 points.

Criteria (Maximum Points per Criterion)

### 1. PROJECT AREA DESCRIPTION AND PLANS FOR REVITALIZATION ### 45 Points Each application will be evaluated on the quality and extent to which it addresses the following: 1.a. Target Area and Brownfields (15 points) 1.a.i. Overview of Brownfield Challenges and Description of Target Area (5 points) The extent to which the geographic boundary where the applicant is proposing to conduct eligible activities under this grant is clearly identified. The extent to which the brownfield challenges are clearly discussed and the degree to which the brownfield challenges impact the area in the geographic boundary. The extent to which this grant will potentially help address those challenges and impacts. The extent to which the applicant clearly identifies and describes the specific target area within the geographic boundary where it plans to focus grant activities. 1.a.ii. Description of the Priority Brownfield Site(s) (5 points) The extent to which the response provides a clear overview of the brownfield sites in the target area and the extent to which there are potentially a sufficient number of sites in the target area to address with the amount of funding requested. The degree to which one or more sites are highlighted as a priority and the degree to which the priority site(s) is clearly described. The degree to which it is clear why the site(s) identified as a priority (for assessment, cleanup, and/or reuse) has been selected. 1.a.iii. Identifying Additional Sites (5 points) The extent to which there is a clear plan to identify additional sites for eligible activities and the degree to which the prioritization criteria that will be used to select additional sites are identified. Further, all applications except those from Tribes or eligible Tribal entities will also be evaluated on the extent to which the prioritization criteria that will be used to select additional sites consider whether a site is located in an underserved community or disadvantaged census tract. 1.b. Revitalization of the Target Area (20 points) 1.b.i. Overall Plan for Revitalization (10 points) If an overall plan for revitalization of brownfield sites within the target area already exists, the following items will be evaluated: - The extent to which an overall plan for revitalization is clearly identified and includes a feasible site reuse strategy for at least one priority site(s) to be addressed under this grant. The extent to which the proposed Multipurpose Grant activities align with the plan(s). (5 points) - The extent to which the brownfield revitalization plan(s) clearly aligns with, supports, and advances the local government’s broader land use and revitalization plans or related community priorities. (Plans that do not include a clear vision for the use of revitalized properties will be evaluated less favorably.) (5 points) – OR – If an overall plan for revitalization of brownfield sites within the target area does not exist, the following items will be evaluated: - The extent to which the proposed Multipurpose Grant activities will result in an overall plan for revitalization of brownfield sites with a feasible site reuse strategy for a priority site(s) addressed under this grant. (5 points) - The extent to which the brownfield revitalization plan(s) will clearly align with, support, and advance the local government’s broader land use and revitalization plans or related community priorities. (Plans that do not include a clear vision for the use of revitalized properties will be evaluated less favorably.) (5 points) 1.b.ii. Outcomes and Benefits of Overall Plan for Revitalization (10 points) Given the type of community being served (e.g., urban, rural, Tribal, etc.), the degree to which the overall plan for revitalization will potentially stimulate economic development in the target area upon completion of the cleanup of the priority site(s) and/or the degree to which the grant will facilitate the creation of, preservation of, or addition to a park, a greenway, undeveloped property, recreational property, or other property used for nonprofit purposes in the target area. The degree to which these outcomes clearly correlate with the site reuse strategy(ies). The extent to which the proposed project will improve local climate adaptation/mitigation capacity and resilience to protect residents and community investments. When applicable, the extent to which the reuse of the priority site(s) will facilitate renewable energy from wind, solar, or geothermal energy, or will incorporate energy efficiency measures. 1.c. Strategy for Leveraging Resources (10 points) 1.c.i. Resources Needed for Site Reuse (5 points) - The extent to which the applicant has access to monetary funding from other resources, and the extent to which the grant will stimulate the availability of additional funds to support the completion of the environmental site assessment or remediation, and subsequent reuse strategy at the priority site(s). (Note, a response may not earn full points if the applicant duplicates sources that are listed in 3.a. Description of Tasks/Activities and Outputs.) 1.c.ii. Use of Existing Infrastructure (5 points) The extent to which work performed under this grant will facilitate the use of existing infrastructure at the priority site(s) and/or within the target area. When additional infrastructure needs or upgrades are key to the revitalization plans for the priority site(s), the extent to which the applicant provides a clear description of the infrastructure needs/upgrades and the extent to which the identified funding resources that will be sought to implement the work are relevant to the project.

### 2. COMMUNITY NEED AND COMMUNITY ENGAGEMENT ### 45 Points Each application will be evaluated on the quality and extent to which it addresses the following: 2.a. Community Need (25 points) 2.a.i. The Community’s Need for Funding (5 points) The extent to which this grant will meet the needs of the community(ies) (i.e., the communities located within the geographic boundary) that has an inability to draw on other initial sources of funding to carry out environmental assessment or remediation, planning activities, and subsequent reuse in the target area because the community has a small population and/or is low-income. (Note, if the inability to draw on other initial sources of funding is not because the community has a small population or is low-income, then the response may only earn up to 2 points.) 2.a.ii. Threats to Sensitive Populations (20 points) (1) Health or Welfare of Sensitive Populations (5 points) The degree to which the sensitive populations within the target area are clearly identified, the severity of the health or welfare issues experienced by the sensitive populations in the target area, and the extent to which this grant and revitalization plan(s) will address those issues and/or will facilitate the identification and reduction of threats to the health or welfare of such groups. (2) Greater Than Normal Incidence of Disease and Adverse Health Conditions (5 points) The extent to which this grant and revitalization plan(s) will address, or facilitate the identification and reduction of threats, to populations in the target area that suffer from a greater-than-normal incidence of diseases or conditions (including cancer, asthma, or birth defects) that may be associated with exposure to hazardous substances, pollutants, contaminants, or petroleum. (Note, if populations in the target area do not suffer from a greater-than-normal incidence of cancer, asthma, or birth defects, then the response may only earn up to 2 points.) (3) Environmental Justice (10 points) (a) Identification of Environmental Justice Issues (5 points) The extent to which the environmental justice issues affecting the underserved community(ies) or disadvantaged census tract(s) in the target area are clearly described, and the severity of the environmental justice issues experienced by the underserved community(ies) or disadvantaged census tract(s) in the target area. (Note for all applications except those from Tribes or eligible Tribal entities, if none of the priority sites identified in 1.a.ii. Description of the Priority Brownfield Site(s) are located within a disadvantaged census tract according to CEJST, then the response may only earn up to 2 points.) (b) Advancing Environmental Justice (5 points) The extent to which this grant and revitalization plan(s) will advance environmental justice and minimize the displacement of residents and/or businesses among the underserved community(ies) in the target area. 2.b. Community Engagement (20 points) 2.b.i. Prior/Ongoing Community Involvement (5 points) The degree to which the applicant has meaningfully involved/engaged the community, including underserved community(ies) in the target area, in efforts to address the brownfield sites in the target area, including the priority site(s). Per the ranking criterion in Section IV.E.2.b., applicants may consolidate information for 2.b.ii. – 2.b.iii. into one response. Reviewers must evaluate the response against the sub-criteria outlined below. 2.b.ii. Project Involvement (5 points) The degree to which the applicant involves a diverse group of local organizations/entities/ groups that are relevant to the proposed project, including community-based organizations and/or community liaisons representing residents directly affected by the project work in the target area. (Note, a plan that does not involve at least one relevant community-based organization or community liaison representing residents directly affected by the project work in the target area will be evaluated less favorably.) 2.b.iii. Project Roles (5 points) The degree to which each identified local organization/entity/group will have meaningful involvement in the project and the extent to which partners will be involved in making decisions with respect to site selection, cleanup, and future reuse of the brownfield sites, including the priority site(s). 2.b.iv. Incorporating Community Input (5 points) The extent to which the plan to communicate project progress to the local community, the underserved community(ies) and residents/groups directly affected by the project work, and local organizations/entities/groups that will be involved in the project will be effective and appropriate, and the extent to which their input will be solicited, considered, and responded to in a meaningful way. The extent to which the proposed methods offer an alternative to in-person community engagement.

3. TASK DESCRIPTIONS, COST ESTIMATES, AND MEASURING PROGRESS ### 45 Points Each application will be evaluated on the quality and extent to which it addresses the following: 3.a. Description of Tasks/Activities and Outputs (25 points) 3.a.i. Project Implementation (10 points) The degree to which the EPA-funded tasks/activities that will take place under this grant are eligible, specific, and appropriate to the goals of the proposed project, and the degree to which the response demonstrates a sound plan to address the priority site(s) in the target area. When the project includes a subaward(s), the extent to which the tasks/activities or services to be provided by the subawardee(s) are clearly identified. When the project includes participant support costs to pay for activities associated with a community liaison(s), the extent to which the applicant describes a sound process and procedures for determining the amounts of the allowable stipend(s), accounting for participant support cost payments (including receipts), and documenting that the costs do not duplicate support provided through other Federal, state, Tribal, or local programs. (Notes: - A response that includes ineligible tasks/activities will be evaluated less favorably. - Applicants that plan to use grant funds to support more than one community liaison per target area will be evaluated less favorably.) When applicable, the extent to which the tasks/activities that are necessary to carry out the grant that will be contributed by sources other than the EPA grant (e.g., in-kind resources) will bring the grant to successful completion. (Note, a response may not earn full points if the applicant duplicates sources that are listed in 1.c.i. Resources Needed for Site Reuse.) 3.a.ii. Anticipated Project Schedule (5 points) The extent to which the anticipated project schedule milestones are achievable and the likelihood that the activities will be completed within the 5-year period of performance. 3.a.iii. Task/Activity Lead (5 points) The extent to which the lead entity(ies) for each task/activity is clearly identified and the extent to which the lead entity(ies) overseeing each task/activity is appropriate. When applicable, the degree to which the local health agency is involved in health monitoring activities. 3.a.iv. Outputs (5 points) The extent to which the anticipated outputs/deliverables for each task/activity are identified and quantified as appropriate, and the degree to which the outputs/deliverables clearly correlate with the proposed project. 3.b. Cost Estimates (15 points) The degree of clarity on how each cost estimate was developed (including direct and/or indirect administrative costs, when applicable) and the extent to which costs per unit are presented in detail. The extent to which each proposed cost estimate is reasonable and realistic to implement the project/grant and clearly correlates with the proposed tasks/activities. (Notes: - Projects that allocate at least 70% of the funds for tasks directly related to site-specific work, including site assessments, remediation, and associated tasks (with at least 25% of the total award amount designated for tasks directly associated with site remediation) will be evaluated more favorably. - Administrative costs that exceed 5% of total EPA-requested funds will be evaluated less favorably.) 3.c. Plan to Measure and Evaluate Environmental Progress and Results (5 points) The extent to which the plan and mechanism to track, measure and evaluate progress in achieving expected project outputs, overall project results, and eventual project outcomes are reasonable, appropriate, and clearly correlate with information previously presented in the Narrative.

### 4. PROGRAMMATIC CAPABILITY AND PAST PERFORMANCE ### 35 Points Each application will be evaluated on the quality and extent to which it addresses the following: 4.a. Programmatic Capability (20 points) Per the ranking criterion in Section IV.E.4.a., applicants may consolidate information for 4.a.i. – 4.a.iii. into one response. Reviewers must evaluate the response against the sub-criteria outlined below. 4.a.i. Organizational Capacity (5 points) The degree to which the applicant’s organization has the capacity to successfully carry out and manage the programmatic, administrative, and financial requirements of the project and grant. 4.a.ii. Organizational Structure (5 points) The degree to which the organizational structure used will lead to the timely and successful expenditure of funds to complete all technical, administrative, and financial requirements of the project and grant. 4.a.iii. Description of Key Staff (5 points) The degree to which key staff have expertise, qualifications, and experience that will result in the successful administration of the grant. 4.a.iv. Acquiring Additional Resources (5 points) The degree to which the applicant’s organization has a system(s) in place to appropriately acquire any additional expertise and resources (e.g., contractors or subrecipients) required to successfully complete the project. (Note, if an applicant has selected a contractor or subrecipient without complying with applicable requirements as described in Section III.B.7., the response will be evaluated less favorably.) The degree to which the applicant will promote strong labor practices, local hiring/procurement, or will link members of the community to potential employment opportunities in brownfields assessment, cleanup, or redevelopment related to the proposed project in a meaningful and equitable way. 4.b. Past Performance and Accomplishments (15 points) In evaluating an applicant’s response to this criterion, in addition to the information provided by the applicant, EPA may consider relevant information from other sources including information from EPA files and/or from other federal or non-federal grantors to verify or supplement information provided by the applicant. 4.b.i. Currently Has or Previously Received an EPA Brownfields Grant (15 points) The degree to which the applicant demonstrates its ability to successfully manage the grant based on current/past EPA Brownfields Grant(s) (i.e., Multipurpose Grant, Assessment Grant, Revolving Loan Fund Grant, Cleanup Grant, Area-wide Planning Grant, or 128(a) Grant) and the extent to which the applicant successfully performed all phases of work under the grant. (1) Accomplishments (5 points) The extent to which meaningful accomplishments (including specific outputs and outcomes) were achieved under the current/most recent grant(s), including at a minimum, the number of sites assessed and/or cleaned up, and the extent to which outputs and outcomes were accurately reflected in ACRES at the time of this application submission. (2) Compliance with Grant Requirements (10 points) - The extent of compliance with the workplan, schedule, and terms and conditions under the current/most recent grant(s), and the extent to which there is a demonstrated history of timely and acceptable quarterly performance and grant deliverables, as well as ongoing ACRES reporting. The degree to which progress was made (and reported on), or is being made, towards achieving the expected results of the grant(s) in a timely manner. If expected results were not being reported on, the extent to which the measures taken to correct the situation were reasonable and appropriate or the extent to which there is an adequate explanation for lack of reporting. (5 points) - The extent to which funds from any open EPA Brownfields Grants (i.e., Multipurpose Grants, Assessment Grants, Revolving Loan Fund Grants, Cleanup Grants, Area-Wide Planning Grants, and/or 128(a) Grants) are committed to ongoing eligible grant activities or will support the tasks/activities described in the Narrative. The likelihood that all grant funds under the current grant(s) will be expended by the end of the Period of performance as defined in 2 CFR § 200.1. For all closed EPA Brownfield Grants, the extent to which there is a reasonable explanation of why funds remained when the grant closed, and the degree to which the applicant made every effort to spend the remaining funds within the Period of performance. (Note that if the applicant closed out a Revolving Loan Fund cooperative agreement in accordance with the FY23 RLF Policy Memo, EPA will not penalize the applicant for this action.) (5 points) – OR – 4.b.ii. Has Not Received an EPA Brownfields Grant but has Received Other Federal or Non-Federal Assistance Agreements (15 points) The degree to which the applicant demonstrates its ability to successfully manage the grant and perform all phases of work under the grant based on current/most recent federal or non-federal assistance agreements. (1) Purpose and Accomplishments (5 points) The extent to which the current/most recent assistance agreement(s) is similar in terms of scope and relevance in terms of structure, community engagement, and/or deliverables to the proposed project. The extent to which meaningful project accomplishments (including specific outputs and outcomes and measures of success) were achieved under the current/most recent assistance agreement(s). (2) Compliance with Grant Requirements (10 points) The extent of compliance with the workplan, schedule, and terms and conditions under the current/most recent assistance agreement(s), and the extent to which there is a demonstrated history of timely and acceptable reporting, as required by the awarding agency/organization. The degree to which progress was made (and reported on), or is being made, towards achieving the expected results of the agreement(s) in a timely manner. If expected results were not achieved, the extent to which the measures taken to correct the situation were reasonable and appropriate. – OR – 4.b.iii. Never Received Any Type of Federal or Non-Federal Assistance Agreements (8 points) The extent to which it is clearly affirmed that the organization never received any type of federal or non-federal assistance agreement, or has recently received an assistance agreement, but has not had an opportunity to demonstrate compliance with the award requirements. (These applicants will receive a “neutral” score of 8 points. Applicants that fail to indicate anything in response to this sub-criterion may result in zero points.)

## V.B. Other Factors and Considerations

In making the final selections from among the most highly ranked applicants, EPA’s Headquarters Selection Official may consider the factors below as appropriate. Applicants should provide a summary in the Narrative on the applicable other factors and note the corresponding page number in the Narrative Information Sheet. Other factors include:

- whether the community population is 10,000 or less;

- whether the applicant is a federally recognized Indian Tribe or United States Territory or whether the project is assisting a Tribe or territory;

- whether the priority site(s) is impacted by mine-scarred land;

- whether the priority site(s) is adjacent to a body of water (i.e., the border of the priority site(s) is contiguous or partially contiguous to the body of water, or would be contiguous or partially contiguous with a body of water but for a street, road, or other public thoroughfare separating them);

- whether the priority site(s) is in a federally designated flood plain;

- whether reuse of the priority site(s) will facilitate renewable energy from wind, solar, or geothermal energy;

- whether reuse of the priority site(s) will incorporate energy efficiency measures;

- whether the proposed project will improve local climate adaptation/mitigation capacity and resilience to protect residents and community investments;

- whether at least 20% of the overall project budget will be spent on eligible reuse/area-wide planning activities, as described in Section I.B., for priority site(s) within the target area; and

- whether the target area is located within a community in which a coal-fired power plant has recently closed (2013 or later) or is closing.

Additionally, EPA’s Headquarters Selection Official may take the following considerations into account when making final selections:

- distribution of funds between urban and non-urban areas;

- whether the applicant’s jurisdiction/geographic boundary is located within, or includes, a county experiencing “persistent poverty” where 20% or more of its population has lived in poverty over the past 30 years, as measured by the 1990 and 2000 decennial censuses and the most recent Small Area Income and Poverty Estimates;

- the distribution of funds among EPA’s ten Regions;

- whether the applicant has not previously been awarded a Brownfield Multipurpose Grant; and

- whether the target area is located within, or includes, a disadvantaged census tract according to CEJST.

## V.C. Review and Selection Process

Timely submitted applications will initially be reviewed by the EPA Regional Office which covers the location of the project to determine compliance with the applicable threshold eligibility criteria for Multipurpose Grants (Section III.B.). All applications that pass the threshold criteria review will be evaluated by national evaluation panels. The national evaluation panels will be comprised of EPA staff and potentially other federal agency representatives chosen for their expertise in the range of activities associated with the Brownfield Multipurpose Grants. Eligible applications will be evaluated based on the criteria described in Section V.A. and a ranking list of applicants will be developed.

The Office of Brownfields and Land Revitalization (OBLR) will provide the list to the Headquarters Selection Official, who is responsible for further consideration of the applications and final selection of grant recipients. Applications will be selected for award based on their evaluated point scores, the availability of funds, and, as appropriate, the other factors and considerations described in Section V.B.

# SECTION VI. – AWARD ADMINISTRATION INFORMATION

Note: Additional provisions that apply to this section can be found at EPA Solicitation Clauses.

## VI.A. Award Notices

Applicants who fail the threshold eligibility requirements will be notified within 15 calendar days of EPA’s determination of ineligibility. EPA will notify applicants who are not selected for award based on the evaluation criteria and other considerations within 15 calendar days of EPA’s final decision on selections for this competition.

EPA anticipates notification to successful applicants will be made via email by late Spring 2024. The notification will be sent to the Project Director and Chief Executive/Highest Ranking Elected Official listed in the Narrative Information Sheet in Section IV.D. This notification, which informs the applicant that its application is selected and is being recommended for award, is not an authorization to begin work. The official notification of an award will be made by the Regional Award Official (EPA Grants Officer) for regional awards. Applicants are cautioned that only a grants officer is authorized to bind the Government to the obligation of funds; selection does not guarantee an award will be made. For example, statutory authorization, funding, or other issues discovered during the award process may affect the ability of EPA to make an award to an applicant. The award notice, signed by an EPA grants officer, is the authorizing document and will be provided through email or postal mail. The successful applicant may need to prepare and submit additional documents and forms (e.g., a workplan), which must be approved by EPA before the grant can officially be awarded. The time between notification of selection and award of a grant can take up to 90 days or longer.

## VI.B. Administrative and National Policy Requirements

- Funding will be awarded as a cooperative agreement. The applicants who are selected for award will work with an EPA Project Officer to finalize the required federal application package and to negotiate the cooperative agreement workplan. It is EPA’s expectation that the selected applicants will complete the award process within six months of the announcement.

- Approved cooperative agreements will include terms and conditions (including any applicable Davis Bacon prevailing wage requirements for construction) that will be binding on the recipient. Terms and conditions specify what recipients must do to ensure that grant-related and Brownfields Program-related requirements are met. Applicants also will be required to submit progress reports in accordance with grant regulations found in 2 CFR § 200.329.

An applicant that receives an award under this announcement is expected to manage assistance agreement funds efficiently and effectively and make sufficient progress towards completing the project activities described in the workplan in a timely manner. The assistance agreement will include terms and conditions implementing this requirement.

## VI.C. Reporting Requirements

During the life of the cooperative agreement, recipients are required to submit progress reports to the EPA Project Officer within 30 days after each reporting period. The reporting period (i.e., quarterly, annually) is identified in the terms and conditions of the cooperative agreement. These reports cover work status, work progress, difficulties encountered, an accounting of financial expenditures, preliminary data results, anticipated activities, and any changes in key personnel involved with the project. Site-specific accomplishments are reported on Property Profile Forms and can be submitted electronically to EPA’s ACRES reporting system. Information provided in the quarterly reports and submitted in ACRES helps EPA monitor the community’s progress with implementing their project and directly supports the continuation of the Brownfields Program by highlighting measurable site-specific accomplishments to the public and Congress.

At the end of the cooperative agreement, a final project report also is required. The final report will summarize accomplishments, expenditures, outcomes, outputs, lessons learned, and any other resources leveraged during the project and how they were used.

## VI.D. Brownfield Programmatic Requirements

Brownfield Grant recipients must comply with all applicable federal and state laws to ensure that the assessment and cleanup protect human health and the environment. Brownfield Grant recipients also must comply with the program’s technical requirements, which may include, but are not limited to, requirements for Quality Assurance requirements, historic properties or threatened and endangered species, all appropriate inquiries, environmental cleanup responsibilities, sufficient progress, collection of post-grant information, and protections of nearby and sensitive populations. For additional information on these requirements, please review the Brownfield Programmatic Requirements.

## VI.E. Disputes

Assistance agreement competition-related disputes will be resolved in accordance with the dispute resolution procedures published in 70 FR (Federal Register) 3629, 3630 (January 26, 2005) which can be found on the Grant Competition Dispute Resolution Procedures website. Copies of these procedures may also be requested by contacting the Regional Brownfields Contact listed in Section VII. of this announcement. Note, the FR notice references regulations at 40 CFR Parts 30 and 31 that have been superseded by regulations in 2 CFR Parts 200 and 1500. Notwithstanding the regulatory changes, the procedures for competition-related disputes remain unchanged from the procedures described at 70 FR 3629, 3630, as indicated in 2 CFR Part 1500, Subpart E.

## VI.F. Build America, Buy America

Applicants should be aware that if their proposals include using Federal funds for a project that includes the purchase of goods, products, and materials on any form of construction, alteration, maintenance, or repair of infrastructure in the United States for identified EPA financial assistance funding programs, they must comply with the following Term and Condition if they are selected for award. Applicants should direct questions about this requirement to the program Point of Contact listed in Section VII.

a. 	The recipient is subject to the Buy America Sourcing requirements under the Build America, Buy America provisions of the Infrastructure Investment and Jobs Act (IIJA) (P.L. 117-58, §§ 70911-70917) for the types of infrastructure projects under the EPA Program and activities specified in the chart, “Environmental Protection Agency's Identification of Federal Financial Assistance Infrastructure Programs Subject to the Build America Buy America Provisions of the Infrastructure Investment and Jobs Act.” None of the funds provided under this award may be used for a project of infrastructure unless all iron and steel, manufactured products, and construction materials that are consumed in, incorporated into, or affixed to an infrastructure project are produced in the United States. The Buy America preference requirement applies to an entire infrastructure project, even if it is funded by both Federal and non-Federal funds. The recipient must implement these requirements in its procurements, and these requirements must flow down to all subawards and contracts at any tier. For legal definitions and sourcing requirements, the recipient must consult EPA’s Build America, Buy America website and the Office of Management and Budget’s (OMB) Memorandum M-22-11, Initial Implementation Guidance on Application of Buy America Preference in Federal Financial Assistance Programs for Infrastructure.

b. 	When supported by rationale provided in IIJA § 70914, the recipient may submit a waiver to EPA. Recipients should request guidance on the submission instructions of an EPA waiver request from the EPA Point of Contact listed in Section VII. A list of approved EPA waivers (general applicability and project specific) is available on the EPA Build America, Buy America website.

c.	For questions regarding the applicability of the Build America, Buy America Act requirements to this announcement or if there is an approved waiver in place, please contact the EPA Point of Contact listed in Section VII.

# SECTION VII. – EPA REGIONAL BROWNFIELD PROGRAM CONTACTS

| EPA Regional Contact and States |  |  | Address |  |
| --- | --- | --- | --- | --- |
| EPA Region 1 Paul Pietrinferni Pietrinferni.Paul@epa.gov Phone: (617) 918-1585 | CT, ME, MA, NH, RI, VT | 5 Post Office Square Suite 100, Mail code: OSRR7-2 Boston, MA 02109-3912 |  |
| EPA Region 2 Yocasta DeJesus Dejesus.Yocasta@epa.gov Phone: (212) 637-4340 | NJ, NY, PR, VI | 290 Broadway; 25th Floor New York, NY 10007 |  |
| EPA Region 3 Anthony Geiger Geiger.Anthony@epa.gov Phone: (215) 814-3367 | DE, DC, MD, PA, VA, WV | 1650 Arch Street Mail Code 3LD50 Philadelphia, PA 19103 |  |
| EPA Region 4 Sara Janovitz Janovitz.Sara@epa.gov Phone: (404) 562-9870 | AL, FL, GA, KY, MS, NC, SC, TN | Atlanta Federal Center 61 Forsyth Street, S.W. 10th FL Atlanta, GA 30303-8960 |  |
| EPA Region 5 Ashley Green Green.Ashley@epa.gov Phone: (312) 886-6054 | IL, IN, MI, MN, OH, WI | 77 West Jackson Boulevard Mail Code LP-5J Chicago, IL 60604-3507 |  |
| EPA Region 6 Paul Johnson Johnson.Paul@epa.gov Phone: (214) 665-2246 | AR, LA, NM, OK, TX | 1201 Elm Street Suite 1200 Dallas, TX 75270-2162 |  |
| EPA Region 7 Susan Klein R7_Brownfields@epa.gov Phone: (913) 551-7786 | IA, KS, MO, NE | 11201 Renner Blvd Lenexa, KS 66219 |  |
| EPA Region 8 Jennifer Benz Benz.Jennifer@epa.gov Phone: (303) 312-6551 | CO, MT, ND, SD, UT, WY | 1595 Wynkoop Street (EPR-B) Denver, CO 80202-1129 |  |
| EPA Region 9 Brooklyn James James.Brooklyn@epa.gov Phone: (415) 972-3519 | AZ, CA, HI, NV, Pacific Island Territories | 75 Hawthorne Street, LND-2-1 San Francisco, CA 94105 |  |
| EPA Region 10 Terri Griffith Griffith.Terri@epa.gov Phone: (206) 553-8511 | AK, ID, OR, WA | 1200 Sixth Avenue, Suite 155 Mailstop: ECL-133 Seattle, WA 98101 |  |

# Appendix 1
Grants.gov Application Submission Instructions

## A. Requirements to Submit Through Grants.gov and Limited Exception Procedures

Applicants must apply electronically through www.grants.gov under this funding opportunity based on the www.grants.gov instructions in this announcement. If your organization has no access to the Internet or access is very limited, you may request an exception for the remainder of this calendar year by following the procedures outlined at www.epa.gov/grants/exceptions-grantsgov-submission-requirement. Please note that your request must be received at least 15 calendar days before the application due date to allow enough time to negotiate alternative submission methods. Issues with submissions with respect to this opportunity only are addressed in Section C. Technical Issues with Submission below.

## B. Submission Instructions

B.1. SAM.gov (System for Award Management) Registration Instructions

Organizations applying to this funding opportunity must have an active SAM.gov registration. If you have never done business with the Federal Government, you will need to register your organization at www.sam.gov. If you do not have a SAM.gov account, then you will create an account using Login.gov to complete your SAM.gov registration. SAM.gov registration is FREE. The process for entity registrations includes obtaining a Unique Entity ID (UEI), a 12-character alphanumeric ID assigned to an entity by SAM.gov, and requires assertions, representations and certifications, and other information about your organization. Please review the Entity Registration Checklist for details on this process.

If you have done business with the Federal Government previously, you can check your entity status using your government-issued UEI to determine if your registration is active. SAM.gov requires you to renew your registration every 365 days to keep it active.

Please note that SAM.gov registration is different than obtaining a UEI only. Obtaining a UEI only validates your organization’s legal business name and address. Please review the registration Frequently Asked Question for additional details on the difference.

Organizations should ensure that their SAM.gov registration includes a current e-Business (EBiz) point of contact name and email address. The EBiz point of contact is critical for Grants.gov Registration and system functionality.

Contact the Federal Service Desk (866-606-8220) for help with your SAM.gov account, to resolve technical issues or chat with a help desk agent. The Federal Service desk hours of operation are Monday – Friday, 8 a.m. – 8 p.m. ET.

B.2. Grants.gov Registration Instructions

Once your SAM.gov account is active, you must register in Grants.gov. Grants.gov will electronically receive your organization information, such as e-Business (EBiz) point of contact email address and UEI. Organizations applying to this funding opportunity must have an active Grants.gov registration. Grants.gov registration is FREE. If you have never applied for a federal grant before, please review the Grants.gov Applicant Registration instructions. As part of the Grants.gov registration process, the EBiz point of contact is the only person that can affiliate and assign applicant roles to members of an organization. In addition, at least one person must be assigned as an Authorized Organization Representative (AOR). Only person(s) with the AOR role can submit applications in Grants.gov. Please review the Intro to Grants.gov-Understanding User Roles and Learning Workspace – User Roles and Workspace Actions for details on this important process.

Please note that this process can take a month or more for new registrants. Applicants must ensure that all registration requirements are met in order to apply for this opportunity through Grants.gov and should ensure that all such requirements have been met well in advance of the application submission deadline.

Contact Grants.gov for assistance at 1-800-518-4726 or support@grants.gov to resolve technical issues with Grants.gov. Applicants who are outside the U.S. at the time of submittal and are not able to access the toll-free number may reach a Grants.gov representative by calling 606-545-5035. The Grants.gov Support Center is available 24 hours a day 7 days a week, excluding federal holidays.

B.3. Application Submission Process

To begin the application process under this grant announcement, go to www.grants.gov and enter the Funding Opportunity Number, EPA-OLEM-OBLR-23-11, into the search box in the top right corner of the page. Click on the “GO” button to view the “View Grant Opportunity” page and click the red “Apply” button at the top of the page.

The electronic submission of your application for this funding opportunity must be made by an official representative of your organization who is registered with www.grants.gov and is authorized to sign applications for Federal financial assistance. If the submit button is grayed out, it may be because you do not have the appropriate role to submit in your organization. Contact your organization’s EBiz point of contact or contact Grants.gov for assistance at 1-800-518-4726 or support@grants.gov.

Applicants need to ensure that the Authorized Organization Representative (AOR) who submits the application through www.grants.gov and whose UEI is listed on the application is an AOR for the applicant listed on the application. Additionally, the UEI listed on the application must be registered to the applicant organization’s SAM.gov account. If not, the application may be deemed ineligible.

B.4. Application Submission Deadline

Your organization’s AOR must successfully submit your complete application package electronically to EPA through www.grants.gov no later than NOVEMBER 13, 2023, 11:59 p.m. ET. Please allow for enough time to successfully submit your application and allow for unexpected errors that may require you to resubmit.

After signing and successfully submitting the application package, within 24 to 48 hours the AOR should receive notification emails from www.grants.gov with the following subject lines:

1. GRANT###### Grants.gov Submission Receipt

2. GRANT###### Grants.gov Submission Validation Receipt for Application

If the AOR did not receive either notification emails listed above, contact the www.grants.gov Support Center at 1-800-518-4726. The Support Center is open 24/7 (except federal holidays).

After the application package is retrieved from the www.grants.gov system by EPA, the AOR should receive the following notification emails from www.grants.gov:

3. GRANT###### Grants.gov Grantor Agency Retrieval Receipt for Application

4. GRANT###### Grants.gov Agency Tracking Number Assignment for Application

Applications submitted through www.grants.gov will be time and date stamped electronically. If you do not receive a confirmation of receipt from EPA (not from www.grants.gov) within 30 days of the application deadline, please contact Jerry Minor-Gordon at brownfields@epa.gov. Failure to do so may result in your application not being reviewed.

Please note that successful submission of your application through www.grants.gov does not necessarily mean your application is eligible for award.

## C. Technical Issues with Submission

If applicants experience technical issues during the submission of an application that they are unable to resolve, follow these procedures before the application deadline date:

- Contact the www.grants.gov Support Center before the application deadline date at 1-800-518-4726 or https://gditshared.servicenowservices.com/hhs_grants.

- Document the www.grants.gov ticket/case number.

- Send an email with the Funding Opportunity Number, EPA-OLEM-OBLR-23-11, in the subject line to Jerry Minor-Gordon (brownfields@epa.gov) before the application deadline time and date. The email must include the following:

- The www.grants.gov ticket/case number(s).

- A description of the issue.

- The entire application package in PDF format.

Without this information, EPA may not be able to consider applications submitted outside of www.grants.gov. Any application submitted after the application deadline time and date deadline will be deemed ineligible and not be considered.

EPA will make decisions concerning acceptance of each application submitted outside of www.grants.gov on a case-by-case basis. EPA will only consider accepting applications that were unable to submit through www.grants.gov due to www.grants.gov or relevant www.sam.gov system issues or for unforeseen exigent circumstances, such as extreme weather interfering with Internet access. Failure of an applicant to submit prior to the application submission deadline time and date because they did not properly or timely register in www.sam.gov or www.grants.gov is not an acceptable reason to justify acceptance of an application outside of www.grants.gov.

## D. Application Materials

The following forms and documents are required under this announcement.

- Application for Federal Assistance (SF-424)

- Budget Information for Non-Construction Programs (SF-424A)

- EPA Key Contacts Form 5700-54

- Preaward Compliance Review Report (EPA Form 4700-4) [Guidance on how to complete this form is available at www.epa.gov/grants/tips-completing-epa-form-4700-4.]

- Project Narrative Attachment Form – attach the Narrative Information Sheet, the Narrative, and required attachments (including response to the threshold criteria) as one file, if possible. See Section IV.C. for details on the required content and the associated page limits.

The following forms and documents are optional under this announcement.

- Grants.gov Lobbying Form – To be submitted by applicants requesting more than $100,000 of EPA grant funding.

- Negotiated/Proposed Indirect Cost Rate Agreement – To be submitted using the Project Narrative Attachment Form by applicants proposing to charge indirect costs to the EPA grant. Please note that applicants may budget for indirect costs pending approval of their Indirect Cost Rate Agreement by the cognizant Federal agency or an exception granted by EPA under section 6.3 or 6.4 of EPA’s Indirect Cost Policy for Recipients of EPA Assistance Agreements. However, recipients may not draw down indirect costs until their rate is approved or EPA grants an exception.

Note: A workplan is not required under this announcement. Applicants that are selected for funding will negotiate the workplan with EPA before the cooperative agreement is awarded. Additionally, selected applicants must provide EPA with other required forms and documents, as appropriate, to award the cooperative agreement.

To identify geographically defined disadvantaged communities by census tract, applicants should use the Climate and Economic Justice Screening Tool, created by the White House Council on Environmental Quality. See https://screeningtool.geoplatform.gov. In addition, disadvantaged communities include all Federally Recognized Tribes, whether or not they have land. See www.whitehouse.gov/wp-content/uploads/2023/01/M-23-09_Signed_CEQ_CPO.pdf.

The FY24 Brownfields Frequently Asked Questions (FAQs) are available at www.epa.gov/brownfields/frequently-asked-questions-about-multipurpose-assessment-rlf-and-cleanup-grants.

Environmental site assessments must be performed in accordance with EPA's All Appropriate Inquiries Final Rule (40 CFR Part 312).

The Brownfield Grant Recipient Success Stories are available at www.epa.gov/brownfields/brownfield-grant-recipient-success-stories.

The Planning Program Fact Sheets are available at www.epa.gov/brownfields/information-eligible-planning-activities.

EPA’s Guidance on Participant Support Costs is available at www.epa.gov/sites/default/files/2020-11/documents/epa-guidance-on-participant-support-costs.pdf.

7 The Health Monitoring Fact Sheet is available at www.epa.gov/brownfields/brownfields-public-health-and-health-monitoring.

EPA’s Strategic Plan is available at www.epa.gov/planandbudget/strategicplan.

EPA Order 5700.7, EPA’s Policy for Environmental Results under EPA Assistance Agreements is available at www.epa.gov/grants/epa-order-57007a1-epas-policy-environmental-results-under-epa-assistance-agreements.

For more information, please visit www.epa.gov/environmentaljustice.

For more information, please visit www.epa.gov/climate-adaptation/climate-adaptation-and-epas-role.

When EPA uses the term “underserved communities” it has the meaning defined in Executive Order 13985: Advancing Racial Equity And Support For Underserved Communities Through The Federal Government, which defines “underserved communities” as “populations sharing a particular characteristic, as well as geographic communities, that have been systematically denied a full opportunity to participate in aspects of economic, social, and civic life as exemplified in the preceding definition of equity.” As described in the Executive Order, the term “equity” means the consistent and systematic fair, just, and impartial treatment of all individuals, including individuals who belong to underserved communities that have been denied such treatment, such as Black, Latino, and Indigenous and Native American persons, Asian Americans and Pacific Islanders and other persons of color; members of religious minorities; lesbian, gay, bisexual, transgender, and queer (LGBTQ+) persons; persons with disabilities; persons who live in rural areas; and persons otherwise adversely affected by persistent poverty or inequality. It also includes “communities environmentally overburdened,” that is, a community adversely and disproportionately affected by environmental and human health harms or risks, and “disadvantaged, communities” as referenced in Executive Order 14008, Tackling the Climate Crisis at Home and Abroad, and defined in Office of Management and Budget’s Memo M-21-28: Interim Implementation Guidance for the Justice40 Initiative.

There are currently 574 federally recognized Tribes, and there are many names that these sovereign nations use to describe their culture, history, and geography, including Tribe, Village, Nation, Band, and Pueblo. For the purpose of these guidelines, the EPA Brownfields Program uses “Tribe” and “Tribal Nation” as all-encompassing terms.

EPA Order 5700.5A1, EPA’s Policy for Competition of Assistance Agreements is available at www.epa.gov/grants/epa-order-57005a1-epas-policy-competition-assistance-agreements.

Information on Sites Eligible for Brownfields Funding CERCLA § 104(k) is available at www.epa.gov/brownfields/information-sites-eligible-brownfields-funding-under-cercla-ss-104k.

For the purposes of this requirement, the term “open” refers to a grant period of performance that has not ended.

Consistent with 2 CFR § 200.317, states follow the same competitive policies and procedures they use for procurements from their non-Federal funds.

EPA’s Best Practice Guide for Procuring Services, Supplies, and Equipment Under EPA Assistance Agreements is available at www.epa.gov/grants/best-practice-guide-procuring-services-supplies-and-equipment-under-epa-assistance-agreements.

EPA’s Brownfields Grants: Guidance on Competitively Procuring a Contractor is available at www.epa.gov/system/files/documents/2023-04/BF%20Guidance%20on%20Competitively%20Procuring%20a%20Contractor%204-25-23-508compliant.pdf.

Appendix A of EPA’s Subaward Policy is available at www.epa.gov/sites/production/files/2020-11/documents/gpi-16-01-subaward-policy_app-a.pdf.

EPA’s Subaward Policy for EPA Assistance Agreement Recipients is available at www.epa.gov/grants/grants-policy-issuance-gpi-16-01-epa-subaward-policy-epa-assistance-agreement-recipients.

EPA’s Solicitation Clauses are available at www.epa.gov/grants/epa-solicitation-clauses.

Note, for the purposes of this competition, the “application package” includes the required federal forms available at www.grants.gov, as well as the Narrative Information Sheet, the Narrative and associated attachments.

The geographic boundary may be the jurisdiction of a unit of government.

The Renewable Energy or Energy-Efficient Approaches in Brownfields Redevelopment Fact Sheet is available at https://www.epa.gov/brownfields/are-you-considering-renewable-energy-or-energy-efficient-approaches-your-brownfields.

EPA’s EJScreen Tool is available at www.epa.gov/ejscreen.

A recorded demonstration on how to use EJScreen is available at www.epa.gov/brownfields/ejscreen-demonstration-brownfield-grant-applications.

Sensitive populations are defined in CERCLA § 104(k)(6)(C)(iii).

Health and welfare issues may result from the impacts of climate change. For more information, please refer to the FY24 FAQs.

For more information on eligible planning activities, review the Planning Program Fact Sheets at www.epa.gov/brownfields/information-eligible-planning-activities.

The Interim General Budget Development Guidance for Applicants and Recipients of EPA Financial Assistance is available at www.epa.gov/grants/rain-2019-g02.

If an applicant proposes to contribute resources to carry out the grant, EPA will evaluate responses to the 3.i. Project Implementation criterion.

EPA will evaluate an applicant’s responses to 1.c. Strategy for Leveraging.

Login.gov a secure sign in service used by the public to sign into Federal Agency systems including SAM.gov and Grants.gov. For help with login.gov accounts you should visit login.gov/help.